**Angola**

|  |  |
| --- | --- |
| **Programme Title:**  | Governance of Water and Sanitation in Angola’ s Poor Neighborhoods |
| **Programme number & MDTF ref:** | MDGF-1830-A-AGO EcoGov (67191) |
| **Window:** | Economic Governance |
| **Approved Budget by NSC (US$):** | 7.6 million |
| **Participating Organizations:** | ILO, IOM, UNDP, UNICEF |
| **First Tranche transferred on:** | 19-Mar-2009 |
| **Second Tranche transferred on:** | 18-Oct-2010 |

|  |
| --- |
| **ACTIVITIES Reported:** |
| **Main Substantive Activities:** |
| 17 provincial and one national workshops held to validate water and sanitation systems software. 58 points of water rehabilitated or constructed benefitting 134,500 people. 26 primary schools provided with water benefitting 24,600 children. 314 community care takers trained to manage and operate 157 water points. Two new water supply systems under construction. 10 workshops held to promote hygiene/sanitation. The design of the National Policy for Environmental Sanitation is in process. The Sectorial Master Plan of one of the six target municipalities is in process.  |
| **Problems and lessons learned:** |
| Coordination within government and between UN agencies. Managerial JP design issues (funding allocated not always sufficient for selected activities).  |
| **The programme reports relevant linkage to the UNDAF:** Yes |
| **The programme has communications strategy in place:** No (There are several communication activities embedded on the programme.) |

CHARTS & FIGURES

As of 31 December 2010

