**Ecuador**

|  |  |
| --- | --- |
| **Programme Title:**  | Governance in the water and sanitation sector in Ecuador within the framework of the Millennium Development Goals |
| **Programme number & MDTF ref:** | MDGF-1913-A-ECU Governance in (67202) |
| **Window:** | Economic Governance |
| **Approved Budget by NSC (US$):** | 5.8 million |
| **Participating Organizations:** | UNHABITAT, ILO, PAHO/WHO, UNDP, UNDP(UNV) |
| **First Tranche transferred on:** | 24-Jun-2009 |

|  |
| --- |
| **ACTIVITIES Reported:** |
| **Main Substantive Activities:** |
| Socio-cultural study on water and water points control was finalized. Training provided in participative planning, tariff methodologies and gender issues in water and sanitation supply. 6 public works sites on water and sanitation under rehabilitation. Training plan for 26 water supply boards and 8 municipal governments is ready. Report containing 50 different technologies for water and sanitation supply at the village level published.  |
|  |
| **Problems and lessons learned:** |
| UN Agency coordination (different regulations and procedures). Coordination within government (understaffed) Managerial  |
|  |
| **The programme reports relevant linkage to the UNDAF:** Yes |
| **The programme has communications strategy in place:** No |

CHARTS & FIGURES

As of 31 December 2010

