**Honduras**

|  |  |
| --- | --- |
| **Programme Title:**  | Economic Governance of Water and Sanitation |
| **Programme number & MDTF ref:** | MDGF-1782-A-HND EcoGov (67177) |
| **Window:** | Economic Governance |
| **Approved Budget by NSC (US$):** | 6.5 million |
| **Participating Organizations:** | ILO, PAHO/WHO, UNDP, UNICEF, UNIDO, FAO |
| **First Tranche transferred on:** | 28-Aug-2008 |
| **Second Tranche transferred on:** | 4-Dec-2009 |
| **Third Tranche transferred on:** | 16-Dec-2010 |

|  |
| --- |
| **ACTIVITIES Reported:** |
| **Main Substantive Activities:** |
| New web page designed for regulatory body. Water and sanitation diagnostics for 19 municipalities completed. All technical equipment for quality control purchased and distributed. Studies on Hospital solid waste disposal, vulnerability protocols, economic value of water and parameters of water quality completed. Training in socialization methodologies, technologies for industrial water waste treatment, and treatment of waste solids in small communities completed. 10 profiles for environmental water enterprises finalized.  |
|  |
| **Problems and lessons learned:** |
| Managerial. External to the JP (effects of climate change). |
|  |
| **The programme reports relevant linkage to the UNDAF:** Yes |
| **The programme has communications strategy in place:** Yes |

CHARTS & FIGURES

As of 31 December 2010

