**Mexico**

|  |  |
| --- | --- |
| **Programme Title:** | Establishing effective and democratic water and sanitation (W&S) management in Mexico to support the achievement of the MDGs |
| **Programme number & MDTF ref:** | MDGF-1816-A-MEX EcoGov (67187) |
| **Window:** | Economic Governance |
| **Approved Budget by NSC (US$):** | 6 million |
| **Participating Organizations:** | PAHO/WHO, UNIDO, UNHABITAT, UNODC, FAO, ECLAC, UNESCO, UNDP |
| **First Tranche transferred on:** | 9-Dec-2008 |
| **Second Tranche transferred on:** | 28-May-2010 |

|  |
| --- |
| **ACTIVITIES Reported:** |
| **Main Substantive Activities:**  Evaluation of water resources completed. Evaluation of water and sanitation suppliers done. Legal review at the state and national level of water services and relevant legislation completed. Vulnerability and risk management report done. Climate change adaptation report finalized. Mapping of actors involved in water and sanitation in the states of Tuxtla Gutierrez, Chiapas, Xalapa and Veracruz completed. |
|  |
|  |
| **Problems and lessons learned:** |
| JP design issues (required some adjustments). |
|  |
| **The programme reports relevant linkage to the UNDAF:** Not reported |
| **The programme has communications strategy in place:**Not reported |

CHARTS& FIGURES

As of 31 December 2010

