**Philippines**

|  |  |
| --- | --- |
| **Programme Title:** | Enhancing Access to and Provision of Water Services with the Active Participation of the Poor |
| **Programme number & MDTF ref:** | MDGF-1919-A-PHL Enhance Access (67204) |
| **Window:** | Economic Governance |
| **Approved Budget by NSC (US$):** | 5.37 million |
| **Participating Organizations:** | UNICEF, UNDP |
| **First Tranche transferred on:** | 28-May-2009 |
| **Second Tranche transferred on:** | 17-Sep-2010 |

|  |
| --- |
| **ACTIVITIES Reported:** |
| **Main Substantive Activities:** |
| Two studies (of four foreseen) completed. 36 water and sanitation councils established in the same number of municipalities. Technical inventory and household survey of the Base line Survey completed. Assessment of effective monitoring practices and practitioners completed. Regional orientation workshops and data processing for the formulation of the local sector plans (MW4SPs) and localized monitoring and evaluation (M&E) mechanisms in Regions 9, 10 and 13.10 localized customer service codes completed. National Strategic Communication Plan developed. |
|  |
| **Problems and lessons learned:** |
| UN Agency coordination (regulations). Managerial (delays). Administrative (procurements) External to JP (elections, natural disasters). |
|  |
| **The programme reports relevant linkage to the UNDAF:** Yes |
| **The programme has communications strategy in place:**  Yes |

CHARTS & FIGURES

As of 31 December 2010

