# United Nations Development Group Iraq Trust Fund

# Project Summary Sheet

# Project #: A5 - 01

# Date and Quarter Updated: May 2008

# Operationally Complete

| Participating UN Organisation: FAO | Sector: Agriculture and Food Security |
| --- | --- |
| Govt of Iraq Line Ministry Responsible: Ministry of Water Resources (MoWR) |

| Title | Improvement of Drainage Conditions in Major Agricultural Areas – Hilla Hashimiya Drain |
| --- | --- |
| Location | Babylon Governorate |
| Project Cost | US$ 5,126,600 |
| Duration | 3 Years |
| Approval Date (SC) | 3 May 2003 | Starting Date | 01/07/2004 | Completion Date | 31/12/2007 |
| Project Description | Improvement of the drainage system enabling sufficient water to be drained away from the project area to reduce the water table to an acceptable level to permit resumption of productive agriculture. The total area to be reclaimed is 62,000 hectares and more than 50,000 farming families will benefit from this project. |

# Development Goal and Immediate Objectives

Improve food security and rural livelihoods through restoration of essential irrigation/drainage infrastructure thereby preventing water logging and salinisation and assuring proper drainage of polluted water. Bring presently unproductive land into cultivation, increase crop yields and create an institutional environment that will provide the means for sustainable operation and maintenance of created infrastructure.

# Outputs, Key activities and Procurement

| Outputs | The different Hilla Hashimia irrigated perimeters connected to the main drainage canal through operational field drains and entrance canals. The main Hilla Hashimia drainage canal improved and reconstructed to sufficient capacity allowing the discharge of the drainage waters into the Main Outfall Drain, without over spilling in the Thartar outlet canal or other river or canal systems used for drinking water supply. Network of piezometers installed for monitoring water table and salinity Water User Associations created and trained to contribute to the improved operation, maintenance and management of their fields’ irrigation and drainage networks, in collaboration with the technical institutions and farmers having received additional training in cropping technology to take maximum advantage of the improved drainage conditions. Local technical institutions strengthened through training and the provision of essential equipments for the operation and maintenance of the rehabilitated infrastructure (main drains), as well as for the proper monitoring of both water table and soil / water salinity issues. |
| --- | --- |
| Activities | Excavation of Hilla Hashimia main drain. Training Programme: four major courses. |
| Procurement (major items) | Provision of Equipment one excavator two tipper trucks two water tankers |

# Situation as of end May 2008

| Funds Committed | US $ 5,126,600 | % of approved | 100 % |
| --- | --- | --- | --- |
| Funds Disbursed | US $ 4,306,344 | % of approved | 84 % |
| Forecast final date | 31/12/2007 | Delay (months) | 11 |

# Quantitative achievements against objectives and results

| Rehablitation of Hilla Hashimia drain. | Excavation of Hilla Hashimia main drain. | % of planned | 100 % |
| --- | --- | --- | --- |
| Training | Training of MoWR staff | % of planned | 100 % |
| Supply of equipment | one Hitachi excavator was delivered to Baghdad in February and a fuel tanker was delivered in April 2006; two tipper trucks were in Baghdad in June 2006; two water tankers were delivered | % of planned | 100 % |

# Qualitative achievements against objectives and results

In the Hilla-Hashimiya project area there is currently a large canal network including the Babylon canal, Al-Showmally canal, Al-Thalmiyah canal and Al-Awadel canal in addition to a network of irregular canals that have been randomly excavated. The high areas and orchards within the project area are irrigated by the use of private pumps installed on the left bank of the Hilla River. The rest of the project’s lands are irrigated by gravity through a number of small streams branching from the left of Hilla River, in addition to Babylon River and its extension. An extensive capacity development programme was drawn up and submitted to the MoWR and the MoA in January 2005. The training courses to strengthen technical institutions have been completed, with four major courses arranged in four different international training institutions. The first course was funded under this Project and was completed in December 2005 and the other three are funded under C5-04. The first course, titled “Operation and Maintenance of Irrigation and Drainage Schemes”, was held for 10 MoWR engineers at Cranfield University, Bedfordshire, England from 16 October 2005 to 09 December 2005. Very positive feedback was received from the participants and also from the course organizers on the performance of the course participants.