# United Nations Development Group Iraq Trust Fund

# Project #:D2-08

# Date and Quarter Updated: Q4 2008

| Participating UN Organisation: UNEP | Sector: Health |
| --- | --- |
| Government of Iraq – Responsible Line Ministry: Ministry of Environment |

| Title | D2-08 Hazardous Waste Chemicals Collection and Storage: Al Qadissiya and Al Suwaira Sites |
| --- | --- |
| Geographic Location | Al Qadissiya and Al Suwaira, Iraq |
| Project Cost | USD 905,000 |
| Duration | 18 months (original) |
| Approval Date (SC) | September 05 | Starting Date | October 2005 | Completion Date | December 2006 |
| Project Description | Clean up of hazardous chemicals which were left behind in stores and damaged factories which were causing potential health risk to public |

# Development Goal and Immediate Objectives

Development Goal of the project was to Safeguard public health of the citizen of Iraq by eliminating some hazardous materials Imeediate objective was to clean up and safely store the chemicals at some industrial locations

# Outputs, Key activities and Procurement

| Outputs | Both Al Qadissiya and Al Suwaira Stores has been cleaned up and materials stored safely |
| --- | --- |
| Activities | Collection of materials, storage, transport, signage and securing the location |
| Procurement (major items) | Drums for chemical storage |

| Funds Committed | 905,000 | % of approved | 100 |
| --- | --- | --- | --- |
| Funds Disbursed | 905,000 | % of approved | 1000 |
| Forecast final date | Project is completed | Delay (months) |  |

# Quantitative achievements against objectives and results

| Al Qadissiya site cleaned up and materials stored safely | Work Completed | % of planned | 100 |
| --- | --- | --- | --- |
| Al Suwaira site cleaned up and materials stored safely | Work Completed | % of planned | 100 |
|  |  | % of planned |  |

# Qualitative achievements against objectives and results

The project was completed and delivered against very difficult security challenges