8th  Six-month progress report for project

# REPORT COVER PAGE

| Participating UN Organization: |  | Cluster: |
| --- | --- | --- |
| United Nations Development Programme |  | E – Infrastructure Rehabilitation (E3-15) |

| Project No. and Project Title: |  | Report Number: |
| --- | --- | --- |
| E3-15 - 00048248 Emergency Water Supply and Sanitation for Abu Al-Khaseeb |  | 2 for this specific project 8 for UNDG-ITF |

| Reporting Period: |  | Project Budget: |
| --- | --- | --- |
| 1 January to 30 June 2008 |  | $1,983,268 |

| List Implementing Partners: |  | Project Coverage/Scope: |
| --- | --- | --- |
| UNDP/Ministry of Municipalities and Public Works |  | Basra Governorate |

| Abbreviations and acronyms: |  | Project Duration/Closed Project/Timeline Extension: |
| --- | --- | --- |
| Ministry of Municipalities and Public Works: (MMPW) Reverse Osmosis: RO Pre-Qualification: P/Q Request for Proposal: RfP Expression of Interest: EoI Director General: DG Video Conferencing: VC |  | 9 months from November 2007 Extension request till September 2008 is pending |

# NARRATIVE REPORT FORMAT

# Purpose

  - Provide the main objectives, outcomes, outputs of the programme/project

Key Immediate Objectives:

- To contribute towards the restoration of the potable water production and consumption, and wastewater services levels to pre-1991 levels.

- To develop counterpart’s WATSAN sector manpower capacity related to operation and maintenance of assets and project implementation related fields.

- To contribute towards creation of employment opportunities for the poor and vulnerable segments of the population and maximizing utilization of locally available resources.

Outputs:

- Supply safe potable drinking water to the project area inhabitants, improving the socio-economic and health conditions and enhancing the environmental, living, health conditions for approximately 30,000 capita.

- Water delivery facilities will ensure access to the improved safe potable water supply services for approximately 150,000 capita.

- Creation of temporary employment opportunities totalling some 21,250 man-days to unskilled and semi skilled vulnerable and unemployed people, including women during the project implementation as a fully dedicated activity and plant construction activities. In addition, longer-term employment opportunities will also be created during the project operation and maintenance phase.

- RO plant operators and managers, water delivery facilities and de-sludging trucks operators are capable of carrying out all plant required Operations and Maintenance (O&M) procedures in a timely and technically appropriate manner.

  - Explain how the programme/project is relevant to the following benchmarks:

- UN Assistance Strategy for Iraq,

- UN Millennium Development Goals,

- Joint Needs Assessment ,

- Iraqi National Development Strategy

The project is designed to contribute to the following objectives:

National Longer-Term Priority or Goals:

To reduce the percentage of people without access to safe drinking water and sanitation by 50% by 2015 (MDG/ICSD) and to contribute significantly to reducing the infant mortality rate and improved nutrition  status (MDGs 1 and 4)

High-Level/Cluster Outcome by the End of 2007:

Decentralised management with strong public private partnerships and community involvement (particularly women) achieving water and sanitation service approaching 1980s levels (urban 350 lcd, rural 250 lcd)

  - Indicate the main implementing partners, their roles and responsibilities, and their interaction with the Agency

UNDP’s beneficiary is Abu Al Khaseeb Council under the Basrah Governorate. The entire project is under the jurisdiction of the Ministry of Public Works and Municipalities. All project related arrangements including preparation of P/Q documents and RfP for consultants, appointment of the consultant and contractor will be carried out in close collaboration with the counterparts. The counterparts will contribute a key role during all project development phases from initial conceptualisation through final handing over.

The appointed consultant will prepare all technical material and documents necessary for inclusion within the bidding documents. UNDP will carry out all foreseen works procurement activities through a competitive bidding process in close collaboration with the counterparts.

All technical materials (scopes of work, drawings, Bills of Quantities, technical specifications.) will be reviewed by the counterparts. In addition, certificates of completion will be issued only upon agreement of the counterparts via official written letters of acceptance.

The consultant shall furthermore supervise and monitor all construction activities and report on a weekly and monthly basis to UNDP. The counterparts shall furthermore contribute an active role during construction activities by assisting the consultant as deemed necessary.

- Human Resources

  - National Staff: Provide details on the number and type (operation/programme)

1 National Project Officer

  - International Staff: Provide details on the number and type (operation/programme)

1 International Project Manager

- Methods of Operating

  - Summarize the implementation mechanisms primarily utilized and how they are adapted to achieve maximum impact given the challenging operating context.

Due to the prevailing security situation and restrictions placed on the movement of UN staff over the majority of Iraq, local contractors and team of engineers will be chosen to implement the project.

  - Provide details on the procurement procedures utilized and explain variances in standard procedures.

Procurement will be carried out through competitive bidding process by the experienced UNDP-Iraq procurement office, which has a proven track record performance over the last few years and is a major asset from where this project has already benefited. In case too few competitors respond or are not deemed qualified meeting the requirements as per ITB, a waiver may be sought to contract without competitive bidding.

  - Provide details on the monitoring system(s) that are being used and how you identify and incorporate lessons learned into the ongoing programme/project.

The implementation works will be monitored regularly. This ensures that the contractors for various technical works comply with the scope, work plan, technical specifications and Bill of Quantities as contracted.

In addition, UNDP’s technical team together with its national consulting firm are fully engaged in advising and guiding the contractors throughout the implementation phase. The implementing agents are paid by UNDP in arrears based on predetermined milestones, which are independently verified by UNDP’s Consultant and Abu Al Khaseeb Council upon receipt of payment request invoices from the contractor. Payments are subject to the progress of works and the submission of all supporting documentation by the contractor and independent national consulting firm including monthly progress reports, before, during and after with photographs of the works and on-site cameras.

  - Report on any assessments, evaluations or studies undertaken.

The outcome of the consultancy assignment will be a situation analysis of the WatSan situation in the city including all technical documentation.

- Results

  - Provide a summary of programme/project progress in relation to planned outcomes and outputs; explain any variance in achieved versus planned outputs during the six month reporting period.

  - See 4.3 below

  - Report on progress made toward the achievement of specific medium-term outcomes of the programme/project as a result of the achieved short-term outputs during this reporting period.

  - N/A

  - Report on the key outputs achieved in the six month period including # and nature of the activities (inputs), % of completion and beneficiaries.

  - Receipt and evaluation of offers for project consultancy services.

  - Issue of project RO plant and associated equipment ITB.

  - Receipt of bids for issued ITB for RO plant and associated equipment.

  - Explain, if relevant, delays in programme/project implementation, the nature of the constraints, lessons learned in the process and actions taken to mitigate future delays.

  - N/A

  - List the key partnerships and collaborations, and explain how such relationships impact on the achievement of results.

Key Partnerships:

Abu Al Khaseeb Council and the Ministry of Municipalities and Public Works (MMPW)

Inter-Agency Collaboration:

  - N/A

  - Summarize achievements against planned results for cross cutting issues: security, gender, human rights, employment (including # of short and/or long-term jobs created), and environment.

The project is not designed to create employment opportunities under the labour intensive implementation modality. However, project implementation will result in:

- Creating and sustaining numerous employment opportunities for the National Consultant

- Creating and sustaining numerous employment opportunities for the National Contractor

- Indirectly creating and sustaining numerous employment opportunities for all project related contractors, suppliers, vendors…etc

- Capacity building will result in Enhancing the Employment Terms, Conditions and Future Opportunities

- Future Work Plan

  - Summarize the projected activities up to the end of June 2008 indicating any major adjustments in strategies, targets or key outcomes and output planned.

  - Evaluation of project RO plant and associated equipment bids.

  - Award of project RO plant and associated equipment contract.

  - Award of project consultancy services contract.

  - Completion of project consultancy assignment deliverables.

  - Establishment of project works pool of pre-qualified local contractors.

  - Preparation of ITB for project works.

  - Issue of project works’ ITB.

  - Receipt and evaluation of project works bids.

  - Award of project works contract.

  - Site handover.

  - Commencement of jobsite activities.

  - Implementation of the Works.

  - Final reporting and financial closure