SIERRA LEONE

PEACEBUILDING FUND

EMMERGENCY PROJECT STATUS REPORT

31 DECEMBER 2009

| Project No & Title: | PBF/SLE/J-3 Supporting the Implementation of the Joint Communiqué through the refurbishment of the SLPP Headquarters |
| --- | --- |
| Recipient UN Organization: | UNDP | Priority Sector: | Democracy and Good Governance |
| National Authority: | Sierra Leone People’s Party |
| Location: | Freetown |
| Project Cost: | USD 69,550 |
| SC Approval Date: | 3 June 2009 | Starting Date: | August 2009 | Completion Date: | January 2010 |
| PBF Outcome and Priority area | Priority 2: Good governance and national reconciliation. Outcome 6: national reconciliation |
| Project Description: | In March 2009, Sierra Leone was hit by the biggest eruption of violence since the end of the war between the two main political parties –the ruling APC and the opposition SLPP that lead to injuries, loss of property and alleged rape of SLPP supporters. This political impasse was further heightened by the party owned radio stations. The clashes which had started in the south of the country in a period preceding a by-local council election degenerated in a few days to what has been described as the greatest pointer yet to the fragility of the peace in Sierra Leone. The UNIPSIL and UNCT brokered peace talks that resulted in the signing of a joint communiqué which attempted to address the key issues brought forward by both parties. |
| Immediate Objectives: | l. .A maximum of damaged windows rehabilitated 2. A maximum of damaged doors rehabilitated 3. A maximum area of walls re-painted |
| Project Status as at December 2009 |
| Funds disbursed: | USD 65,000 |
| Delivery rate: | 100% |
| Outputs delivered: | Over 45 windows damaged are been replaced Some 17 doors are either being repaired or replaced The interior of the SLPP Head quarters been repainted |
| Achievements and challenges | The unstable exchange rate of Sierra Leonean Leone and US dollars cased the unexpected gap between the original proposed budget made in US dollars and actual budget prepared by local bidders in Leone. The proposed budget in US dollars was agreed between UNDP and SLPP, however the disbursement had to be done by Sierra Leonean Leone with unexpected shortage of the fund. |