Sixth Six-month progress report for project

# REPORT COVER PAGE

| Participating UN Organisation: |  | Cluster: |
| --- | --- | --- |
| United Nations Development Programme |  | E – Infrastructure Rehabilitation (E4-02) |
| Project No. and Project Title: |  | Project Location/Region/Province: |
| Project No 00038440 – E4-02 Rehabilitation of National Dispatch Centre, Stage 2 |  | Substations in 13 Governorates. |

| Reporting Period: |  | Report no: |
| --- | --- | --- |
| 1 January 2007 to 30 June 2007. |  | 6 |

| Counterpart organisations / implementing partners: |  | Project cost: |
| --- | --- | --- |
| UNDP/Ministry of Electricity |  | $ 11,947,978 |

| Abbreviations and acronyms: |  | Project Duration: |
| --- | --- | --- |
| NDC 2: National Dispatch Centre, Stage 2 |  | 30 months |

# NARRATIVE REPORT FORMAT

# Purpose

  - Provide the main objectives, outcomes, outputs of the programme/project

Main Objective:

Enhanced adaptability to remote control and monitoring of major power generation plants and 400 kV substations as well as 132kV tie-line substations, enabling their efficient and effective interaction with the NDC for reliable power management over the national electricity grid.

Output:

Installed state-of-the-art RTU’s with associated peripherals at 19 major power plants, all existing 400 kV and 132kV tie-line substations.

  - Explain how the programme/project is relevant to the following benchmarks:

- UN Assistance Strategy for Iraq,

- UN Millennium Development Goals,

- Joint Needs Assessment ,

- Iraqi National Development Strategy

The project is in line with UNDG’s Needs Assessment, identifying the need to ensure reliable power supply to vital humanitarian sectors as high priority.

  - Indicate the main implementing partners, their roles and responsibilities, and their interaction with the Agency

The following parties are being involved in the project implementation:

- UNDP is facilitating the project and providing International Technical Advisors and a National Project Engineer;

- International Implementing Contractor;

- International Consultant as Owner’s Engineer;

- Local subcontractor of the International Implementation Contractor for installation;

- Local subcontractor of International Consultant as Site Supervisor;

MoE engineers have been trained in the operation and maintenance of the equipment and systems being provided. Software training and overall system training has been included.

- Resources

Financial Resources:

  - Provide total funds provided, disbursed and committed

See separate detailed financial report.

  - Highlight any variation(s) in projected versus actual spending for the reporting period indicating the reason for such variation(s).

N/A

  - Explain programme/project expenditures within the 10 budget categories, including security expenditures.

See separate expenditure report.

  - Indicate other funding sources, if applicable.

N/A

  - Provide details on any budget revisions approved by the UNDG ITF Steering Committee, if applicable:

N/A

  - Project expenditures for the 1 July to 31 December 2007 period.

N/A

Human Resources:

  - National Staff: Provide details on the number and type (operation/programme) :

UNDP: 01 National staff has been recruited and will join project soon.

  - International Staff: Provide details on the number and type (operation/programme):

UNDP: 01 International staff has been recruited and will join project soon.

- Methods of Operating

  - Summarize the implementation mechanisms primarily utilized and how they are adapted to achieve maximum impact given the challenging operating context.

Due to the prevailing security situation and restrictions placed on the movement of UN staff over the majority of Iraq, in addition to the unique security conditions in Basrah City local contractors and team of engineers and architects were chosen to implement the project.

  - Provide details on the procurement procedures utilized and explain variances in standard procedures.

Procurement is made through competitive process by the experienced UNDP -Iraq procurement office which demonstrated performance over the last few years is a major asset on which this project has already built and from which it benefited. In case too few competitors respond, waiver for award is sought to contract directly.

  - Provide details on the monitoring system(s) that are being used and how you identify and incorporate lessons learned into the ongoing programme/project.

The implementation is ongoing and works are monitored regularly. This ensures that the sub-contractors for various technical works (electrical, plumbing, carpentry, masonry, etc, comply with the Bill of Quantities of the projects.

In addition, UNDP’s technical team is fully engaged in advising and guiding the contractors throughout the implementation phase. The implementing agents are paid by UNDP in arrears based on predetermined milestones, which are independently verified by UNDP’s Consultant upon receipt of payment request invoices from the contractor. Payments are subject to the progress of works and the submission of all supporting documentation by the contractor including monthly progress reports, before, during and after photographs of the works, etc.

  - Report on any assessments, evaluations or studies undertaken.

As mentioned in the preceding sections, assessment and evaluation of the ongoing projects is a continuous process whereby quality and quantity of works are measured against the original project designs and Bill of Quantities. Any problems are reported by the independent monitoring consultant. Solutions would be promptly agreed by all parties and works brought back to track.

A final assessment and evaluation exercise will be undertaken upon completion of all works of the four priority projects.

- Results

  - Provide a summary of programme/project progress in relation to planned outcomes and outputs; explain any variance in achieved versus planned outputs during the six month reporting period.

Final outcome is pending availability of communications link.

Trainings were completed and data population is progressing.

  - Report on progress made toward the achievement of specific medium-term outcomes of the programme/project as a result of the achieved short-term outputs during this reporting period.

All equipment delivered on site.

Installation progress has reached 86% but cannot progress further unless communications links are made available.

  - Report on the key outputs achieved in the six month period including # and nature of the activities (inputs), % of completion and beneficiaries.

Existing works are in the Defects Liability Period and the contractor is undertaking minor works at the NDC during this period.

  - Explain, if relevant, delays in programme/project implementation, the nature of the constraints, lessons learned in the process and actions taken to mitigate future delays.

Security continues to be a serious hurdle for the implementation of the project and delivery of goods to Baghdad and other Governorates.

For stage 2, the funding approval process through IRFFI took longer than estimated and the approval was received only in July 2004. However, design engineering and bid document preparation applicable to Stage 2 was carried out as an integral part of stage 1 prior to funding approval.

Due to the unavailability of communications links undertaken by another project outside of UNDP’s control, the NDC Stage 2 project RTU connections to the National Despatch Centre could not be started on schedule. Main site works have ceased due to lack of communications intended to be provided by others. Lack of communications, database population delays and security issues are hampering the project.

UNDP is having discussions with all stakeholders to find the most appropriate and cost effective solution to overcoming delays in the implementation of external communications links and the availability of data for completion of the project.

  - List the key partnerships and collaborations, and explain how such relationships impact on the achievement of results.

Close co-operation with the Ministry of Electricity/NDC is being achieved on all levels of the project implementation and the results obtained.

  - Summarize achievements against planned results for cross cutting issues: security, gender, human rights, employment (including # of short and/or long-term jobs created), and environment.

Jobs were created for Iraqi engineers and technicians through sub-contractors.

- Future Work Plan

  - Summarize the projected activities up to the end of December 2007.

The project is expected to progress slowly due to security issues and lack of communications.  UNDP has proposed data population training and assistance for 2007, to continue while other works are held up.