ANNEX 4.1

# LIBERIA PEACE BUILDING FUND

# QUARTERLY STATUS REPORT AS OF June 2010

| Recipient UN Organization: | UNOPS | PBF Priority Area: | 3: Strengthening State Capacity for Peace Consolidation |
| --- | --- | --- | --- |
| Implementing Partner(s): | BCR-MOJ & UNMIL-CAU |
| Project Number: | PBF/EMER/12 (ID 00072107) |
| Project Title: | Critical Intervention to Strengthen Corrections Facilities by Addressing Immediate Security Threats and Support the Rule of Law |
| Total Approved Project Budget | UNPBF – US$930,826 & US$30,000 (solar powered security lights) UNMIL – US$29,000 MOJ/GOL – US$55,200 |
| Funds Committed: | US $ 960,826 | Percentage of Approved: | 100% |
| Funds Disbursed: | US $ 960,826 | Percentage of Approved: | 100% |
| SC Approval Date: | August 2009 |
| Expected Project Duration: | Sept. 2010; includes the 6-month Maint. Liability for the prison facility | Forecast Final Date: | November 2010 | Delay (Months): | 2 months |

| Outputs: | Progress: | Percentage of planned: |
| --- | --- | --- |
| Transport vehicles and motorbikes. Radio communication eqt. | Delivered | 100% |
| PSU uniforms and boots. IT eqt. (PCs & Printers) | Delivered | 100% |
| Police force security gear & supplies | Due for delivery by November |  |
| New prison facility at Sanniquellie, Nimba county | Delivered | 100% |

Qualitative achievements against expected results:

The main achievements are : 1) enhanced security and respect of the rule of law at corrections facilities around the country, 2) improved operations at Monrovia Central Prison, and Sanniquellie Central Prison, as the most at risk, 3) introduce a new 72-inmate capacity corrections facility at Sanniquellie town in order to meet needs for the BCR in Nimba, 4) improve professional capacity of Liberian correction officers, including reduction in absenteeism, and 5) establish the framework of secured facilities for national population control. Furthermore, the project objectives have focused on strengthening the BCR facilities and management through the supply of security equipment and suitable transport for prisoners and staff; Also, it focused on the PSU of the LNP to be provided with necessary transport and uniforms in order to assist with prison perimeter security and strengthen the capacity for primary PSU duties; Additionally, 50 Corrections Officers to be identified and trained. Following the construction of the new prison in Sanniquellie, the old facility has been closed and the prisoners (total 65 male and 5 Female) transferred to the new facility as part of prison population management.