South Sudan 2012 CHF Standard Allocation Project Proposal Proposal for CHF funding against Consolidated Appeal For further CHF information please visit http://unocha.org/south-sudan/financing/common-humanitarian-fund or contact the CHF Technical Secretariat chfsouthsudan@un.org

This proposal shall be submitted by cluster partners in two stages to the Cluster Coordinators and Co-coordinators for each project against which CHF funds are sought. In the first stage, before cluster defenses, applying partners fill sections I and II. The proposal should explain and justify the activities for which CHF funding is requested and it is intended to supplement information already available in the CAP Project Sheets. The proposals will be used by the cluster Peer Review Team in prioritizing and selecting projects for CHF funding during CHF Standard Allocation round. Partners should also fill and submit to cluster coordinator/ co-coordinator the CHF Project Summary (Annex 1). In the second stage projects recommended for funding by the CHF Advisory Board must complete Section III of this application and revised/update sections I and II if needed.

SECTION I:

| CAP Cluster | WASH |
| --- | --- |

| CHF Cluster Priorities for 2012 Second Round Standard Allocation This section should be filled by the cluster Coordinators/Co-coordinators before sending to cluster partners. Provide a brief articulation of Cluster priority activities and geographic priorities that the cluster will recommend for funding from the CHF. |
| --- |
| Cluster Priority Activities |  | Cluster Geographic Priorities |
| Activities in line with the 2012 CAP Round 2 priorities are to focus on “absolute life-saving humanitarian needs” and ramping up WASH activities for IDP’s, returnees, and host communities by: Increasing timely and equitable access to safe water, sanitation, and hygiene services to vulnerable populations affected by emergencies, and to maintain stability in areas prone to water-related conflict Facilitating behavior change in acutely vulnerable communities in sanitation and hygiene practice through improved access to and use of sanitation facilities and targeted hygiene promotion focusing on women and children. Strengthening acutely vulnerable communities to withstand emergency WASH crises, with a priority on rehabilitation of existing water infrastructure, and supporting operation and maintenance systems Note: Please see the WASH Cluster Priorities document |  | Focusing on the five most conflict prone and vulnerable northern border states (in order of priority): Jonglei, Upper Nile, Unity, Warrap (including people displaced from Abyei), and Northern Bahr el Ghazal. Jonglei State: Ayod County (Kuachdeng, Pajiek, Ayod and Wau Payams) |

| Project details The sections from this point onwards are to be filled by the organization requesting for CHF. |
| --- |
| Requesting Organization |  | Project Location(s) (list State, County and if possible Payam where CHF activities will be implemented. If the project is covering more than one State please indicate percentage per state) |
| Christian Mission for Development – CMD |  | Jonglei State: Ayod County (Kuachdeng, Pajiek, Ayod and Wau Payams) |
| Project CAP Code |  |  |
| SSD-12/WS/46278 |  |  |
| CAP Project Title (please write exact name as in the CAP) |  |  |
| Ayod Safe Drinking Water Systems and Sanitation Project |  |  |
| Total Project Budget in South Sudan CAP |  | Amount Requested from CHF | Other Secured Funding |
| US$ 280,800 |  | US$ 90,001 | US$ 30,150 |
| Direct Beneficiaries (scaled appropriately to CHF request ) |  | Indirect Beneficiaries (scaled appropriately to the CHF) |
| Women: | 2,675 |  | 30,000 |
| Men: | 1,525 |  |  |
| Girls: | 3,300 |  | Catchment Population (if applicable) |
| Boys: | 2,500 |  | 139,000 |
| Total: | 10,000 |  |  |
| Implementing Partner/s (Indicate partner/s who will be sub-contracted if applicable and corresponding sub-grant amounts) |  | CHF Project Duration (max. of 12 months, starting date will be Allocation approval date) |
| N/A |  | 6 months: October 2012 to March 2013 |
| Address of Country Office |  | Address of HQ |
| Project Focal Person: Deng Reath Email & Tel: r.deng@yahoo.com 0914422561 E-mail country director: Rev. Thomas Tut Gany 0955432664 / 0919701340 tutgany@gmail.com E-mail finance officer: Nicholas Diye cmdsouthsudan@yahoo.com Address: Juba |  | E-mail desk officer: info@cmdsudan.org E-mail finance officer: cmdsudan@gmail.com Address: Ayod |

SECTION II

A. Humanitarian Context Analysis Briefly describe (in no more than 500 words) the current humanitarian situation in the specific locations where CHF supported activities will be implemented. Provide evidence of needs by referencing assessments and key data, including the number and type of the affected population

The humanitarian situation in Jonglei State is worsening by the day, 8 out of 11 counties are badly affected by the floods related emergencies. Over 13,000 people in Ayod County alone during August 2012 have been terribly affected OCHA and inter-agency reports and the number kept increasing daily as heavy rains and floods continues pounding. Households, privates, communal and institutional latrines are collapsing and burse into the floods water; people affected by the floods moved to the high ground and are easily exposed to drink from nearby unsafe surface water at the door step nearer than boreholes. Water-related diseases have been noted in various assessment reports in Ayod County. The humanitarians need and the immediate intervention to withstand WASH crises is highly of great solutions. An inter-agency assessment conducted on 8 and 16 August 2012 shows that the current situation of the general populations affected by the floods is worsening and recommend appropriate and comprehensive WASH intervention response i.e. promoting sanitation and hygiene (latrines constructions and mass sanitation campaigns / awareness raising); distribution of water purification tablets (chlorine); in Ayod County’s 4 Payams (Ayod town, Kuachdeng, Pajiek and Wau) to improves public access to toilet facilities at households, institutional and communal levels. Mobilize community to uphold sanitation and hygiene and support the community ongoing efforts to make dykes to bar off any future flood threats into the residential areas, especially in Ayod’s Township. Ayod Inter-agency floods and displacement assessment report (16 August, 2012) OCHA South Sudan weekly humanitarian bulletin (20-26 August 2012) South Sudan food security Outlook Update (August 2012) South Sudan Food Security Monitoring – A collaborative activity of FSTS, SSRRC, MAF,MoH, FAO,WFP,UNICEF and UNHCR: Round 7, July 2012

B. Grant Request Justification Briefly describe (in no more than 500 words) how proposed activities support the agreed cluster priorities and the value added by your organization

Provision of comprehensive sanitation and hygiene services and availability of water chlorines/purification to 4 Payams – Ayod, Kuachdeng, Pajiek and Wau prone to floods are absolutely the lifesaving humanitarian intervention. These populations in four Payams at the moment are at risk drinking from unsafe nearby water sources (SWAT) which in turn will cause diarrhea and other water borne diseases. The immediate impact of poor sanitation and hygiene is impacting negatively on floods displaced people and vulnerable population increasing pressure in sharing these scarce sanitation amenities among resident population that are also vulnerable such as women, children (boys and girls). Generally, the communities affected by floods emergency in Ayod South are currently heavily rely on unsafe surface water and these communities have poor sanitation and hygiene overage or practices that are the most affected by diseases. The consequences of sanitation and hygiene are stark, with more boys and girls dying from water- and sanitation - related illnesses such as diarrhea; this exacerbates the health of malnourished boys and girls and opportunistic infections like pneumonia have been also reported. CMD is the only agency implementing WASH activities in Ayod County and there is evidence of community responding positively through our Community Led Total Sanitation driven approaches and households are voluntarily constructing latrines and we are committed to provision and advancement of safe water, sanitation and hygiene services to emergency affected communities that will cover aspects of social mobilization, rehabilitation of existing non-functioned water-tank in Ayod town, enhance promotion of sanitation and hygiene awareness/education, build the capacity of already formed WASH committees at 4 Payams and to continue supporting the community-led sanitation and hygiene approaches. CMD is making effective efforts to ensure that water, sanitation facilities and garbage collection points will be considered the special needs for women and girls (e.g. separate latrines for ladies at the market place and public institutions), especially because of the underlying cultural issues. Ayod is one of the counties badly experiences worse floods since 2007 and the repeats of cholera outbreak is looming if nothing is done to avoid potential further disaster that has been termed by inter-agency assessment team as ‘’ticking-time–bomb’’. Poor hygiene and environmental sanitation are major causes of diseases such as cholera and Acute Watery Diarrhea (AWD) among children and women. Jonglei State experiences several episodes of diarrhea each year, which is a leading cause of death among children under-five years. The proposed comprehensive intervention will help the communities address the serious sanitation, hygiene and water problems in Ayod town and the other five Payams. Sanitation and hygiene issues caused by WASH services gaps due to few agencies implementing WASH activities on the ground are the high priority. Areas which are not reached will be reached in most parts of the County. Ayod County also known to have hosts high influx and settlement of IDPs from Pigi, Duk, Uror, Nyirol and Fangak Counties due to recent inter-communal fighting and rebellions in those counties and these people will also be given service through this project.

| C. Project Description (For CHF Component only) |
| --- |
| i) Purpose of the grant Briefly describe how CHF funding will be used to support core cluster priorities |
| The sole purpose of this grant is to timely help save more lives of acutely vulnerable people in 4 Payams of Ayod County and underwrites the necessary project costs and be able to eliminate the looming ‘’ticking-time-bomb and risk of death’’ among the most vulnerable communities affected by floods and floods related diseases in the 4 Payams of Ayod County (Ayod town, Kuachdeng, Pajiek and Wau Payams. The grant will help mitigate communities’ exposure to unsafe water; improve sanitation and hygiene services/knowledge; safeguards Ayod town residents to safe drinking water and uphold good sanitation and hygiene practices and behavior changes among the acutely vulnerable host and IDPs communities. CMD will continue working in close collaboration with other WASH Cluster partners at all levels (UN agencies, INGOs, NNGOs/CBOs at national, state and county levels) to ensure the four set of WASH objectives for this project below are fully achieved. |
| ii) Objective State the objective/s of the project. Objective/s should be specific, measurable, achievable, relevant and time-bound (SMART) |
| Increasing timely and equitable access to safe water, sanitation, and hygiene services to vulnerable populations affected by floods, and to maintain stability in Ayod County’s 4 Payams - Ayod town, Kuachdeng, Pajiek and Wau Facilitating behavior change in acutely vulnerable communities in sanitation and hygiene practice through improved access to and use of sanitation facilities and hygiene promotion focusing on women and children at the 4 Payams of Ayod County. Strengthening acutely vulnerable communities to withstand emergency WASH crises, with a priority on rehabilitation of existing one water-tank infrastructure, and supporting operation and maintenance systems in Ayod’s Township Strengthening coordination, joint force monitoring and information sharing among the partners in all levels – National, state and the county. |
| iii) Proposed Activities List the main activities to be implemented with CHF funding. As much as possible link activities to the exact location of the operation and the corresponding number of direct beneficiaries. |
| General mobilization and sensitization of the communities in Ayod town, Kuachdeng, Pajiek, and Wau Payams – a comprehensive sensitization and awareness raising campaigns sanitation and hygiene involving women, children and men to actively participate in core values of sanitation and hygiene promotion through various ways, e.g. workshops, rallies, games, songs, meetings, banners, posters etc. Rapidly supply sanitation and hygiene kits (latrines digging tool kits) and hygiene promotion materials and help the populations affected by floods to rehabilitates and constructs 300 latrines both at households, institutions and communal levels in 4 Payams targeting 10,000 direct individuals beneficiaries who will in turns benefits 30,000 community members in Ayod town, Kuachdeng, Pajiek and Wau Increase and trains WASH committee members to 120 and trains them to carry out promotion sanitation and distribution of water purification /chlorine / supplies in 4 Payams (sanitation and hygiene kits, purification tablets, water containers, latrines digging tool kits, hand washing containers to 1,250 households in four targeted Payams of Ayod County (Ayod Town, Pajiek, Kuachdeng and Wau Payams). Conduct quick rehabilitation work of a non-functioned water-tank systems in western Ayod township; rehabilitating its piping lines and makes its 4 water points operational. This to improve timely access to safe water supply system. This will ensure safe drinking water to 2,000 people. Locate, design and erects garbage collection points/zones in Ayod Township – to improve environmental cleanness at schools, clinics, churches and markets places in Ayod Payam. Promote general rules and regulations on good sanitation and hygiene practices through awareness raising /education targeting the 4 Payams respectively. This will include largely representatives of women and girls. Training and refresher course for 30 SWAT operators, 15 females and 15 males on Sustainable Water Management focusing on proper operation and management of sanitation and hygiene facilities and maintenance of water systems in Ayod Township Support and roll out far-reaching Community Led-Total Sanitation targeting 20,000 people in 10 villages prone to floods related emergencies. Participate in all relevant inter-sectoral and WASH sector coordination, assessment humanitarian missions and work to strengthen County WASH coordination mechanisms with all the partners carrying out similar activities. |
| iv). Cross Cutting Issues Briefly describe how cross-cutting issues are taken into consideration (i.e. gender, environment, HIV/AIDS) |
| The key cross cutting issues of gender, environment, HIV/AIDS and capacity building will be mainstreamed into the intervention as a matter of ensuring holistic and sensitive programming. We shall ensure all gender, including women and girls participate in the implementation of the initiative and are prominent beneficiaries and recipients of the WASH knowledge and supplies. Data will be disaggregated to highlight beneficiaries in terms of sex, and where possible, age. Sanitation facilities like latrines will be considered the special needs of women and girls (e.g. separate latrines for ladies at the market places), especially because of the underlying cultural issues. We will work to ensure there’s minimal damage by the sanitation supplies and activities (like latrine construction) to the environment. Proper sitting /fitting of the latrines will be very important, especially to ensure there’s no encroachment to water sources like rivers. As usual, we shall continues working with the community to ensure proper waste management and safe disposal, e.g. through appropriate knowledge provision and attitudinal change. Throughout the intervention, we shall work to strengthen the capacities of various cadres of staff like the hygiene promoters and water user committees; this is important to ensure quality and sustained delivery of services to the affected community in 4 Payams and in Ayod county as a whole and lives will never be same again. |
| v) Expected Result/s Briefly describe (in no more than 300 words) the results you expect to have at the end of the CHF grant period. |
| This project’s outcomes/results shall include: increased knowledge and capacity of the community to maintain public and households sanitation and hygiene at water points; gradual positive behavior change and practices especially in regard to latrine construction and consistent usage and hand-washing practices; increased access to water and sanitation facilities and amenities and improved knowledge of usage of the same; WASH infrastructure (water points, latrines, hand-washing facilities) that meets the immediate water, hygiene and sanitation needs of the target vulnerable audience. The growing poor WASH problems among women and children eradicated and their lives transformed; the project brought hope and opportunities to vulnerable floods affected women, children and other in needs to withstand water and sanitation crises. The project has improved women’s economic self-sufficient by not fetching from unsafe drinking water from the open pools while women become free from exploitation and are able to attend learning sessions on sanitation and hygiene in the community. Women and girls are recognized and respected and allowed to contribute freely in major decision-making processes pertaining to future development in the community. |
| List below no more than five indicators you will use to measure the extent to which those results will have been achieved. At least three of the indicators should be out of the cluster defined Standard Output Indicators (annexed). |
|  | Indicator | Target (indicate numbers or percentages) |
| 1 | Number of new and rehabilitated latrines voluntarily digs, construct and maintain. | 300 latrines constructed and rehabilitated (100 new & 200 old) allowing 6,600 individuals access to toilets facilities (4,000 females and 2,600 males) |
| 2 | Number of households received water purification, provided with sustained access to sanitation and hygiene facilities and upholds /adapt to good sanitation and hygiene services /behavior change and water management. | 1,250 households reached with key sanitation and hygiene services and water management skills and knowledge (800 females and 450 males) |
| 3 | Number of water-tankerings rehabilitated and maintained. | 1 (one) water-tank rehabilitated in Ayod Township allowing 2,000 households safe access to improved water (1,200 females and 800 males) |
| 4 | Number of community members trained and gains skills and knowledge on management of water, sanitation and hygiene facilities. | 30 SWAT and 120 water management/users committees received refresher training courses in Ayod town, Pajiek, Kuachdeng and Wau Payams (75 females and 75 males) |
| 5 | Number of villages triggered and roll out CLTS activities | 5 villages triggered. 5 villages declared Open Defecation Free |
| vi) Implementation Mechanism Describe planned mechanisms for implementation of the project. Explain if it is implemented through implementing partners such as NGOs, government actors, or other outside contractors. |
| CMD is already active in the field at County, state and in the coordination Office in Juba. Thus, the overall oversight of the project implementation will be done by CMD WASH structure headed by WASH Manager and supported by WASH officers in the field in Ayod County with regular support from Juba Office coordination desks as well as the state in Bor. CMD’s WASH structure is administered from the top by a WASH Manager, who works with field officer and supervisor. An instrumental asset in this initiative shall be the Strategist/Consultant who shall have the key mandate for behavior change communications (BCC) in regard to sanitation and hygiene issues. CMD’s Programs Coordinator shall work to harmonize the effort and ensure direction towards the common objectives. The team will work with local existing networks of WASH pillars/institutions at County level and sanitation committees at the 4 Payams such as Water User Committees (WUCs) pump mechanics, sanitation and hygiene promoters. There shall be one state focal point that will be based in the state capital that will run all WASH activities with partners including coordination meeting, because of the attendant emergency preparedness and response issues. This technical team shall secure full administrative and coordination support from CMD Executive Director, Human Resource Manager as well as from the Accounts Office. CMD has its headquarters in Ayod. CMD will bring on board other active WASH members at the county and will join forces with international agencies active in WASH and health intervention to ensure that the 4 targeted Payams are reached with the appropriates and necessary WASH services. |
| vii) Monitoring Plan Describe how you will monitor progress and achievements of the project. |
| The day-to-day monitoring and supervision of the project progress will be presided over by the WASH Manager, field officer and will also involve the State Coordinator. The Programs Coordinator will also play a pivotal role in monitoring field activities and will make technical visits to the field sites (the 4 Payams) to ensure consistence with, and adherence to, the work plan. CMD will respectively report to WASH cluster at national, state and CHF steering committees on the progress of the activities following and using the appropriate format of reporting. CMD shall ensure there is effective monitoring of the activities especially during the implementation and shall conduct a stakeholder-driven project-exit evaluation to find out the impact or otherwise of the intervention. CMD’s WASH department will not spare any effort and will ensure the provision of basic service delivery to the affected communities. CMD department will track the progress of the activities and ensure proper documentation is done. CMD WASH Manager will work closely with Programs Coordinator to ensure adequate monitoring and coordination mechanism and ensure effective and timely reporting is done. CMD will ensure adequate and timely reporting of the progress and effective information sharing and networking with all the stakeholders and other cluster members. |

| E. Committed funding Please add details of committed funds for the project from other sources including in-kind supports in monetary terms. |
| --- |
| Source/donor and date (month, year) | Amount (USD) |
| Communities in –kind contributions, fundraising events, Christian Churches and individuals in the USA, UK and Australia. | 30,150 |

SECTION III:

| LOGFRAME |  |  |
| --- | --- | --- |
| CHF ref./CAP Code: SD-12/WS/46278 | Project title: Ayod Safe Drinking Water Systems and Sanitation Project | Organisation: Christian Mission for Development - CMD |

| Overall Objective: Reduction of death risk and promotion of lifesaving WASH services among the most vulnerable communities from diseases associated with lack of sanitation and hygiene services and access to safe water | Indicators of progress: 10,000 direct beneficiaries/individuals have access to improved good practices of sanitation and hygiene facilities and safe drinking water. | How indicators will be measured: Monthly, quarterly and final reports. Diseases registers/entries at the Health Facilities: Less people reporting watery diarrhoeas infection at the health units | Inter-tribal conflict does not hinder the implementation process Resources are available on time Effective Coordination of logistical support |
| --- | --- | --- | --- |
| Specific Project Objective/s: Increasing timely and equitable access to safe water, sanitation, and hygiene services to vulnerable populations acutely affected by floods, and to maintain stability in Ayod County’s 4 Payams - Ayod town, Kuachdeng, Pajiek and Wau Strengthening acutely vulnerable communities to withstand emergency WASH crises, with a priority on rehabilitation of existing one water-tank infrastructure, and supporting operation and maintenance systems in Ayod town Facilitating behavior change among acutely vulnerable communities in 4 Payams Ayod County to practicing or using sanitation and hygiene facilities. Strengthening coordination, joint force monitoring and information sharing among the partners in all levels – National, state and the county | Indicators of progress: 300 latrines constructed and rehabilitated both at households, schools, health facilities, churches and communal latrines allowing 6,600 individuals access to toilets facilities (4,000 females and 2,600 males). 1,250 households reached with key sanitation and hygiene services and water management skills, knowledge and adapt behaviors of proper use of latrines (800 females and 450 males) 1 water-tank rehabilitated and maintained in Ayod Township allowing 2,000 households safe access to improved water (1,200 females and 800 males) 30 SWATs and 120 water users committee received refresher training courses and acquired knowledge and skills in WASH (75 females and 75 males) 5 villages triggered. 5 villages declared Open Defecation Free Partners have improved information sharing on humanitarian coordination of the activities | How indicators will be measured: Progressive activity reports GPS for the rehabilitated water-tank points School latrine sanitation forms Rehabilitation Photos and direct observation Observation of sanitation and hygiene facilities at homes, schools, communal etc Observation of clean water containers at households level and at water points Observation of 3 critical moments being practiced at the households’ level. Observation of water treatment at point of use Observation of Water User Committees exercising their roles. Project photos (Training) attendance lists | Assumptions & risks: Insecurity in cattle rustling areas. Easy accessibility to the sites due to positive response of the local community. Timely disbursement of project funds |
| Results - Outputs (tangible) and Outcomes (intangible): Targeted beneficiaries have increased timely equitable access to safe water, sanitation and hygiene services/facilities. Improved capacity and behavior of community members to maintain and operate WASH facilities Improved WASH monthly coordination and humanitarian meetings | Indicators of progress: 10,000 direct (30,000 indirect) have access to improved good practices of sanitation and hygiene facilities and safe drinking water 300 sanitation facilities/latrines constructed, rehabilitated and maintained and are operational at households, schools, health facilities, and churches and communal. 1,250 household members properly treating their water and permanently adopt sanitation and hygiene practices/behavior change 1 water-tank is rehabilitated and properly maintained in Ayod Township 150 WMCs and SWATs members targeted by the project are equipped and acquired skills and knowledge on WASH activities 5 villages triggered and 5 villages declared Open Defecation Free Partners have improved attending meetings and information sharing on humanitarian coordination on based on WASH activities | How indicators will be measured Monthly, quarterly and final reports Project photos Social mobilization photos Water-tank rehabilitated borehole GPS Rehabilitation photos before and after rehabilitation Monthly and quarterly progressive reports Participants attendant forms/registers Registration of the members attending WASH county coordination meetings Minutes circulated | Assumptions & risks: Minor cattle raiding and the movement of South Sudan Army disarming civil population will not affect the project The overall security improved Funds/resources available on time Tribal conflict does not affect the activities Logistics effective |
| Activities: Mobilization and sensitization of communities Rehabilitation of assessed water-tank and its 4 water points Construction and rehabilitation of 300 latrines as emergency sanitation latrines Erection of 10 garbage collection zones Distribution of emergency water treatment/purification tablets General sensitization awareness Training/refresher course for 150 SWATs and WMCs /committees Support Community Led-Total Sanitation for 10 villages. Participate in wider sector coordination and humanitarian missions. | Inputs: Posters, banners, EIC materials Stationery, microphones Social mobilization team Assessment forms Rehabilitation team Mobilizers, equipments, supplies & local materials Casual labors WASH Manager, programs Coordinator, field officer /Assistant, mobilisers and supervisor Distributors and mobilizers Transport of stationery and storage space Operators of water-tank /pump mechanics, consumable building materials and other WASH supplies Facilitators, training manuals, stationery, transport and facilitation of the team Trainers, stationery, food for participants and transport. Transport of project materials |  | Assumptions, risks and pre-conditions: Availability of funds Overall security situation prevails. Effective participation of beneficiaries |

| PROJECT WORK PLAN This section must include a workplan with clear indication of the specific timeline for each main activity and sub-activity (if applicable). The workplan must be outlined with reference to the quarters of the calendar year. |
| --- |
| Activities | Q3/2012 | Q4/2012 | Q1/2013 | Q2/2013 | Q3/2013 |
|  |  |  | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep |
| Activity 1: | General mobilization and sensitization of community to fully participate in the project implementation |  |  |  | X | X | X | X | X | X |  |  |  |  |  |  |
| Activity 2: | Community guidance on rehabilitation and construction of 300 sanitation and hygiene facilities /latrines in four Payams (Ayod town, Kuachdeng, Pajiek & Wau |  |  |  | X | X | X | X | X | X |  |  |  |  |  |  |
| Activity 3: | Distribution of emergency water treatment/ purification tablets and general awareness and education/instruction on the use of chlorine/aqua tabs |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |
| Activity 4: | Rehabilitation and maintenance work of 1 water-tank and its 4 facilities/water points |  |  |  |  |  |  | X | X | X |  |  |  |  |  |  |
| Activity 5: | Erection of 10 garbage collection zones in Ayod township |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |
| Activity 6: | Refresher training/course for 150 SWATs and WMCs committees & campaigns |  |  |  | X | X |  | X | X |  |  |  |  |  |  |  |
| Activity 7: | 5 villages triggering and 5 villages roll out in the villages CLTS campaigns |  |  |  | X | X | X | X | X | X |  |  |  |  |  |  |
| Activity 8: | Participate in wider sector coordination and humanitarian missions |  |  |  | X | X | X | X | X | X |  |  |  |  |  |  |
| Activity 9: | Transportation of project materials/supplies from Juba and Bor to Ayod County |  |  |  | X | X |  | X | X |  |  |  |  |  |  |  |
| Activity 10: | Compilation and sending of reports – finance and narrative reports |  |  |  |  |  | X |  |  | X |  |  |  |  |  |  |

*: TIMELINE FOR EACH SPECIFIC ACTIVITY MUST BE MARKED WITH AN X AND SHADED GREY 15%

# Footnotes

To the extent possible reference needs assessment findings and include key data such as mortality and morbidity rates and nutritional status, and how the data differs among specific groups and/or geographic regions. Refer situation/data/indicators to national and/or global standards.

# Text boxes

Document: SS CHF.SA.01