South Sudan 2012 CHF Standard Allocation Project Proposal Proposal for CHF funding against Consolidated Appeal For further CHF information please visit http://unocha.org/south-sudan/financing/common-humanitarian-fund or contact the CHF Technical Secretariat chfsouthsudan@un.org

SECTION I:

| CAP Cluster | WASH |
| --- | --- |

| CHF Cluster Priorities for 2012 Second Round Standard Allocation This section should be filled by the cluster Coordinators/Co-coordinators before sending to cluster partners. Provide a brief articulation of Cluster priority activities and geographic priorities that the cluster will recommend for funding from the CHF. |
| --- |
| Cluster Priority Activities |  | Cluster Geographic Priorities |
| This project will meet the following 2012 CAP Round II cluster priorities: Focus on absolute life-saving humanitarian needs and prioritized emergency WASH activities to maximize the impact of the funds. Ramping up WASH activities for returnees, IDPs and host communities by providing timely transport and life-saving, cost-effective WASH services and coordinates, and advocate with the government and partners to develop clear WASH response plans in conflict state. Providing WASH services for host communities in counties with high food insecurity and malnutrition; in particular, the conflict-prone northern border counties of Northern Bar el Ghazal. Maintaining front-line WASH in hotspot areas in states mentioned above until other delivery, regulatory and funding mechanisms are in place. |  | The project’s geographical focus is the conflict-prone and vulnerable northern border state of Northern Bahr el Ghazal. |

| Project details The sections from this point onwards are to be filled by the organization requesting for CHF. |
| --- |
| Requesting Organization |  | Project Location(s) (list State, County and if possible Payam where CHF activities will be implemented. If the project is covering more than one State please indicate percentage per state) |
| Samaritan’s Purse |  | Northern Bahr el Ghazal: Aweil East County (80%): Malualbaai, Magok, Baac, Yargot and Warawar. Aweil North County (20%): Malual East (Mayen Ulem), Malaul Center (Pamet), Malual North (Gok Machar), Arieth. |
| Project CAP Code |  |  |
| SSD-12/WS/46335/6116 |  |  |
| CAP Project Title (please write exact name as in the CAP) |  |  |
| WASH Services Provision and Emergency Response in Northern Bahr-el-Ghazal and Unity States |  |  |
| Total Project Budget in South Sudan CAP |  | Amount Requested from CHF | Other Secured Funding |
| US$ 3,867,161 |  | US$440,000 | US$286,750 (Mainly equipment/expat salaries) |
| Direct Beneficiaries (scaled appropriately to CHF request ) |  | Indirect Beneficiaries (scaled appropriately to the CHF) |
| Women: | 6,120 |  | 20,000 |
| Men: | 6,630 |  |  |
| Girls: | 6,120 |  | Catchment Population (if applicable) |
| Boys: | 6,630 |  | 439,050 |
| Total: | 25,500 |  |  |
| Implementing Partner/s (Indicate partner/s who will be sub-contracted if applicable and corresponding sub-grant amounts) |  | CHF Project Duration (max. of 12 months, starting date will be Allocation approval date) |
| No sub-grantees |  | 5 months: |
| Address of Country Office |  | Address of HQ |
| Project Focal Person: Jim Kangichu Email JKangichu@samaritan.org, Tel: +211956079030 e-mail country director: LBlevins@samaritan.org e-mail finance officer: KMcdonald@samaritan.org Address: P.O. Box 76143-00508 Nairobi, Kenya. |  | e-mail desk officer: TWindmeyer@samaritan.org e-mail finance officer: TJBlevins@samaritan.org Address: 801 Bamboo Road P.O. Box 3000 Boone, NC 28607, USA |

SECTION II

A. Humanitarian Context Analysis Briefly describe (in no more than 500 words) the current humanitarian situation in the specific locations where CHF supported activities will be implemented. Provide evidence of needs by referencing assessments and key data, including the number and type of the affected population

The humanitarian situation in Northern Bahr el Ghazal State (NBeG) continues to be precarious due to the geo-political events of recent months (April to June 2012) as fighting escalated between South Sudan and Sudan. Returnees continue to make NBeG State their final destination as they leave Khartoum and other areas of Sudan. The IOM Returnee Statistical Weekly update stated that the third highest number of returnees over the past year and a half have moved back to NBeG as compared with the other nine states in South Sudan. IOM reports that 453,738 people travelled and settled in NBEG since 2007. This is over a quarter of all returnees for the country. Aweil East, with 309,921, is also the most highly populated county in the country. There is an unprecedented stress on key survival resources, especially water, resulting in poverty and deteriorating standards of living. The already small number of functioning water points are fully stretched by the high demand from these vulnerable people. Continued tensions between North Sudan and South Sudan have led to more forced migrations of people along the border area of Northern Bahr el Ghazal. New IDP camps were formed at three locations in Aweil North County due to fighting between the Sudanese Armed Forces (SAF) and the Sudanese People’s Liberation Army (SPLA) in April and May of this year. Long-term residents are currently staying at two returnee/IDP camps in Maduany and Apada in NBeG. Meanwhile, flooding has forced people in Aweil town to move to two new camps. In total, the state WASH cluster estimates 19,500 returnees/IDPs have had critical WASH needs at some point over the past six months. Samaritan’s Purse has participated as a member of the state WASH cluster by travelling to Jaac IDP Camp to assess the needs of the vulnerable people there. Northern Bahr el Ghazal State already has relatively high poverty rates and very poor provision of basic services. The WASH sector is one of the most under-served particularly in rural areas of the state. About 50% of the population in NBeG use improved sources of water, as reported by the 2010 Sudan Household Health Survey. Samaritan’s Purse community assessments conducted in April 2012 in Aweil North County found that, within the ten surveyed communities, only seven hand pumps were still operational for a population of over 16,500 people ‒ far below the recommended Sphere standard of 500 people per water point. According to the two SP surveys, water usage in Aweil North was 11.6 litres/person/day and in Aweil East it was 12.4 l/P/day. In a report released in December 2011, ACF states that 91.6% of households in NBeG practice open defecation and acute watery diarrhoea is a well-documented health concern during the rainy season. There is a pressing need to scale up WASH services in the two counties to address pre-existing gaps and provide for the needs of additional vulnerable people who have been affected by malnutrition and food insecurity.

B. Grant Request Justification Briefly describe (in no more than 500 words) how proposed activities support the agreed cluster priorities and the value added by your organization

The proposed project will meet four of the five WASH cluster’s strategic priorities of the 2nd Round CHF call. The proposed project focuses on one of the most daunting challenge faced by returnees and IDPs in NBeG, a conflict-prone and vulnerable border state. According to the 32nd Greater Horn of Africa Climate Outlook Forum (GHACOF32) held 29th-31st August 2012, the El Nino weather phenomenon, characterized by wetter than normal conditions, is expected between September and December 2012, and will result in population displacement and an increased incidence of waterborne diseases. The object of this project is to provide clean, safe drinking water to over 23,500 returnees and persons recently displaced by floods and conflict, by quickly drilling and fitting 20 new boreholes, rehabilitating another 30 and creating four hand-dug wells. These will provide much-needed clean water in these vulnerable communities. To address the poor state of sanitation, targeted communities, will be supported in hygiene training and sanitation activities, including the facilitation of latrine construction. The planned beneficiaries are struggling to maintain their livelihoods, as malnutrition rates in NBeG continue to rise while the food security situation deteriorates. The response includes creating water points for returnees/IDPs in camps with critical emergency WASH needs. Samaritan’s Purse is well positioned to deal with these emergency needs effectively, as it maintains an emergency and relief focus in NBeG state. Meeting life-saving humanitarian needs through provision of clean water, sanitation, health and hygiene materials is its priority. Samaritan’s Purse is an active WASH cluster member and is already working with the government and other partners to make sure the WASH Response plan is well coordinated during any flaring emergencies, playing a leading role in the implementation of that plan. Samaritan’s Purse has a quick mobilization capacity having been relied on by the humanitarian sector in South Sudan, as evidenced by its work during the recent Abyei and Warrap state emergencies. Samaritan’s Purse continues to work with UNICEF in NBeG to preposition emergency WASH supplies in Aweil East County. The organization has an extensive inventory capacity for work within the WASH cluster and to support the government and other partners to respond promptly to emergencies in Aweil East and Aweil North Counties. A high level investment has been made by Samaritan’s Purse in the WASH sector for NBeG since 2010 and includes physical presence in the area. It is the only NGO in the region with two high capacity and versatile drilling rigs. An all-round SP WASH team with drillers, engineers, trainers and community mobilizers equipped with the state-of-the-art tools and equipment is on call for any unexpected WASH emergencies. It is therefore a credible and flexible WASH partner to be relied upon to address the impending WASH emergency promptly.

| C. Project Description (For CHF Component only) |
| --- |
| i) Purpose of the grant Briefly describe how CHF funding will be used to support core cluster priorities |
| CHF funding will support core WASH cluster priorities in South Sudan. There is a large number of all three vulnerable groups in Aweil North and Aweil East counties: IDPs, returnees, and host community members in areas with conflict, food insecurity and high levels of malnutrition. The ten communities assessed by SP field staff this year had a large number of returnees and IDPs, with 628 households out of 2,762, or 23%, from these two vulnerable groups. This proposed project also focuses on WASH project activities which are core cluster priorities as there is a focus on sanitation and hygiene promotion. Through this project, SP aims to provide life-saving emergency WASH interventions required by returnee movements or other emergencies such as flooding. Core project activities will ensure that vulnerable populations have clean, safe water to drink and for domestic consumption as well as increased knowledge and practice of good hygiene and sanitation. These activities will contribute to preventing the spread of waterborne diseases, malnutrition and other community health problems likely to occur in emergency settings. Samaritan’s Purse will conduct rapid assessments to determine specific needs, actions and the scale required to respond to the emergencies. Geophysical surveys to identify water yielding locations/sites will be conducted through this initiative. The project will provide critical resources necessary to keep the key assets functional throughout the project period. The grant will also be used to improve hygiene practice through training and sanitation through the facilitation of latrine construction. Transport for materials and equipment from Juba, Nairobi and Kampala, where these will be procured, will be provided. Building capacity in health and hygiene awareness, community organization and water resource management is integrated into this project. Funding will support community trainings to equip communities with the knowledge and skills to improve sanitation and hygiene practices. Professional staff and skilled and unskilled labour will be hired to facilitate project activities in the construction/drilling sites, during trainings and for management of the project. Funds will also be used to provide for office equipment and communications for logistical support. Activities in this project will help move vulnerable populations closer to Sphere standards, saving lives and improving health, hygiene and general living conditions. Beneficiaries are underserved rural communities with high numbers of returnees or that are conflict affected. |
| ii) Objective State the objective/s of the project. Objective/s should be specific, measurable, achievable, relevant and time-bound (SMART) |
| To improve access to WASH services in the vulnerable communities within Northern Bahr el Ghazal State by providing new and rehabilitated water points, hygiene promotion, latrine facilities, and emergency response. |
| iii) Proposed Activities List the main activities to be implemented with CHF funding. As much as possible link activities to the exact location of the operation and the corresponding number of direct beneficiaries. |
| Provide 15 new water points through drilling boreholes and constructing hand pumps (7,500 direct beneficiaries in 6 communities). Locations: Aweil East County in the following Payams; Yargot, Magok, Malual baai Rehabilitate 30 broken hand pumps (15,000 direct beneficiaries). Locations: Aweil East County in the following Payams; Baac, Yargot, Malual baai and Aweil North County in the following Payams; Arieth and Pamat. Construct two hand-dug wells (1,000 direct beneficiaries). Locations: Aweil North County, Mayen Ulam Payam. Train hygiene promoters to form 8 health and hygiene committees (6-10 members, split between men and women) (64 direct beneficiaries). Locations: Aweil East County in the following Payams; Yargot, Magok, and Malual Baai. Conduct community-led health and hygiene workshops in 8 communities which are supported by Samaritan’s Purse. On average, 200 people will attend the workshops in each community and will then spread hygiene messages to their family members. (9,600 direct beneficiaries as 200 workshop participants will represent 200 households where the average size of the family is six people). Locations: Aweil East County in the following Payams; Yargot, Magok, and Malual Baai. Train community water management committees to manage their new water points (6-10 members, split between men and women) (64 direct beneficiaries). Locations: Aweil East County in the following Payams; Yargot, Magok, and Malual Baai. Train 64 hand pump mechanics who are members of the 6 communities which receive new water points. Locations: Aweil East County in the following Payams; Yargot, Magok, and Malual Baai. Aweil North County, Mayen Ulam Payam Provide technical support, latrine slabs, vent pipes, and pit lining materials (if needed) for 100 households who are willing to dig and construct their own latrines (600 direct beneficiaries based on 100 households). Locations: Aweil East County in the following Payams; Warawar and Baac). The above activities will take place in high returnee areas for the expansion of basic WASH services. In addition, SP will implement one emergency response to meet critical WASH needs in Northern Bahr el Ghazal state. Samaritan’s Purse will respond with either the above activities or others, as required, possibly including household-level PUR distributions, water trucking, surface water treatment, construction of water yards, tap stands and/or community latrines, and distribution of soap, jerry cans and other WASH-related NFIs. (2,000 direct beneficiaries). The project will incorporate an integrated WASH intervention in the same communities with water supply, hygiene promotion and sanitation project activities. Trainings (health and hygiene, community water management, and hand-pump mechanic) will be linked with communities which have received new water points. Rehabilitations will also take place in the same communities or ones nearby as hand-pump mechanic trainees will learn through doing actual repairs during the practical component of their training. Samaritan’s Purse plans to work in eight communities, but the work will be needs-based as community assessments and baseline surveys will be done first. To meet the Sphere standard of 500 people per hand pump/water point, a community will receive one borehole for every 60-80 households in the community. Some communities might receive more than two boreholes, but this will be the average number based on Samaritan’s Purse’s research and assessments. Therefore, the project will drill 15 boreholes, rehabilitate 30 and to construct 2 hand-dug wells in two additional communities. The total number of direct beneficiaries will be 25,500; based on 7,500 for new boreholes, 15,000 for rehabilitated hand pumps, 1,000 for new hand-dug wells and 2,000 for an emergency response intervention. The beneficiaries of other proposed activities (trainings and latrines) are already accounted for in the 25,500, as project activities overlap with an integrated WASH approach. |
| iv). Cross Cutting Issues Briefly describe how cross-cutting issues are taken into consideration (i.e. gender, environment, HIV/AIDS) |
| Gender – This project recognizes the importance of female participation in the training and therefore aims to have at least 50% of the participants be women. This allows women to take leadership roles in their community and influence community well-being. Women and girls are key beneficiaries of all activities dealing with water supply, as they bear the primary burden of collecting and storing household water each day. Provision of new safe water sources will significantly reduce this burden in targeted communities, as women will have to walk lesser distances and wait for shorter times at hand pumps. Environment – While SP is aware of the potential risk associated with over-drilling and affecting the water table, geophysical data and recent experiences show that drilling is the most viable option for safe water provision in many communities. In NBeG, hand-dug wells will not work due to depth of the water table in some parts of the state, making drilling a necessity. Samaritan’s Purse consultants have expressed the view that the negative effects of limited hand pump schemes are likely to be minimal to non-existent. When possible, SP will encourage the use of local materials for lining latrines, fencing off water points and other activities, to reduce the environmental costs of burned bricks or transporting materials from far-off communities. Latrines are expected to have positive environmental effects as they will create designated areas for defecation, lessening potential contamination of community water sources. |
| v) Expected Result/s Briefly describe (in no more than 300 words) the results you expect to have at the end of the CHF grant period. |
| Through this project, SP will implement WASH activities which help vulnerable people in rural communities and IDP/returnee camps. Villages with high numbers of returnees will have beneficiaries who gain access to safe water from improved sources and will receive relevant hygiene messages, improving individual hygiene and sanitation behaviour. |
| List below no more than five indicators you will use to measure the extent to which those results will have been achieved. At least three of the indicators should be out of the cluster defined Standard Output Indicators (annexed). |
|  | Indicator | Target (indicate numbers or percentages) |
| 1 | New/additional water points constructed | 8,500 beneficiaries through 15 boreholes and 2 hand dug wells |
| 2 | Total direct beneficiaries - Number of people provided with sustained access to safe water supply (15 litres/ person/day within 1 km distance) (Women, girls, men, boys) | 5,640 women, 5,640 girls, 6,110 men, and 6,110 boys (Total: 23,500) |
| 3 | New latrines constructed | 600 beneficiaries through 100 latrines |
| 4 | Existing water points rehabilitated | 15,000 beneficiaries through 30 hand pumps |
| 5 | People trained on hygiene promotion messages to be shared with their community | 64 (32 women and 32 men) |
| vi) Implementation Mechanism Describe planned mechanisms for implementation of the project. Explain if it is implemented through implementing partners such as NGOs, government actors, or other outside contractors. |
| Samaritan’s Purse will implement all of the project activities and will coordinate and work closely with the cluster leads, county focal points, local government, and other stakeholders regarding emergency responses and to avoid repetition in program areas. |
| vii) Monitoring Plan Describe how you will monitor progress and achievements of the project. |
| This proposed project will follow the successful work of SP’s WASH programming in South Sudan. Before and after project activities are implemented there will be a collection of baseline/endline data to measure key results such as average number of litres of water consumed per person per day, hand washing behaviour, etc. WASH field staff will submit reports to the WASH program manager on a weekly basis: drilling reports for each new borehole, rehabilitation and installation reports for each hand pump, training reports, and hand-dug well reports for each one constructed. The WASH program manager and the WASH Engineering Manager will visit SP field project sites to ensure high quality in all activities. The WASH program manager will compile all of the field reports and send a monthly report to the program support and country leadership team, who will provide direction for all work. The WASH program manager will work with the program support team to complete all CHF and RoSS requirements. |
| E. Committed funding Please add details of committed funds for the project from other sources including in-kind supports in monetary terms. |
| Source/donor and date (month, year) | Amount (USD) |
| UNICEF PCA (Jan. 2012) | 50,000 |
| Samaritan’s Purse internal funds mainly in drilling equipment and expatriate staff (Jan. 2012) | 286,750 |

SECTION III:

| LOGFRAME |  |  |
| --- | --- | --- |
| CHF ref./CAP Code: SSD-12/WS/46335/6116. | Project title: WASH Services Provision and Emergency Response in Northern Bahr-el-Ghazal State. | Organisation: Samaritan’s Purse. |

| Overall Objective: What is the overall broader objective, to which the project will contribute? Describe the expected long-term change. To improve access to WASH services in the vulnerable communities within Northern Bahr el Ghazal State by providing new and rehabilitated water points, hygiene promotion, latrine facilities, and emergency response. | Indicators of progress: What are the key indicators related to the overall objective? Total direct beneficiaries - Number of people provided with sustained access to safe water supply (15 litres/ person/day within 1 km distance) (Women, girls, men, boys) # of new latrines constructed. # of water points rehabilitated or constructed # of people trained on hygiene promotion messages to be shared with their community | How indicators will be measured: What are the sources of information on these indicators? Compilation of drilling, rehab, and training reports |  |
| --- | --- | --- | --- |
| Specific Project Objective/s: What are the specific objectives, which the project shall achieve? These relate to the immediate effect of the intervention measured at the end of the project. Increase water consumption per person per day from 12 litres to 17 litres. Decrease the total average time required to collect safe water from 1 hour, 30 minutes to 45 minutes. Increase percentage of households demonstrating proper hand washing technique from 15% to 60%. Increase percentage of households in targeted area using latrines from 10% to 50% | Indicators of progress: What are the quantitative and qualitative indicators showing whether and to what extent the project’s specific objectives are achieved? % decrease in total time required to collect safe water % increase in households demonstrating proper hand washing technique % increase in household latrine usage % of recent returnees/IDPs benefitting from emergency WASH responses | How indicators will be measured: What are the sources of information that exist and can be collected? What are the methods required to get this information? Baseline and follow up surveys Visits by project staff Project donor reports Projects internal reports | Assumptions & risks: What are the factors and conditions not under the direct control of the project, which are necessary to achieve these objectives? What risks have to be considered? Continued access to targeted communities for surveys and project implementation. Continued security in targeted areas. CHF funds will be received on time. |
| Results - Outputs (tangible) and Outcomes (intangible): Please provide the list of concrete DELIVERABLES - outputs/outcomes, leading to the specific objective/s: 15 new boreholes drilled 30 broken down hand pumps rehabilitated 2 hand dug wells constructed 23,500 individuals with increased access to safe water | Indicators of progress: What are the indicators to measure whether and to what extent the project achieves the envisaged results and effects? # of new boreholes # of rehabilitated hand pumps # of hand dug wells # of water points functioning 3 months after implementation # of individuals with increased access to safe water | How indicators will be measured: What are the sources of information on these indicators? Follow up assessments of water points Project reports | Assumptions & risks: What external factors and conditions must be realized to obtain the expected outcomes and results on schedule? Water points will be sustained through community maintenance/repair |
| 8 health and hygiene committees trained 1,600 individuals attending hygiene promotion workshops | # of health and hygiene committees trained # of people attending hygiene promotion workshops | Training Reports Project reports | Hygiene promotion workshops will lead to attitude and behaviour change |
| One critical emergency responded to 1,000 individuals access comprehensive WASH services through critical emergencies response | # of critical emergencies responded to # of individuals receiving WASH services during critical emergencies | Emergency response reports Project reports | Tensions along the border will cause dramatic large scale displacement of people Large returnee populations will settle in Aweil North and Aweil East |
| 100 latrines constructed 600 individuals with improved sanitation | # of household latrines constructed # of individuals using constructed latrines | Sanitation report Project reports | Communities are willing to adopt sanitary practices learnt |
| Activities: What are the key activities to be carried out and in what sequence in order to produce the expected results? Drill 15 new boreholes | Inputs: What inputs are required to implement these activities, e.g. staff time, equipment, mobilities, publications etc.? Technical staff, unskilled labour, drilling rigs, drilling supplies, fuel, casings, polymer. |  | Assumptions, risks and pre-conditions: Materials needed will be readily available in markets Transportation service providers will be available Continued security in targeted areas. |
| Construct and install 15 new hand pumps | Skilled labour, unskilled labour, hand pumps, gravel sand, cement, re-enforcement bars/ wire mesh |  | As above |
| Dig and construct 2 hand dug wells | Labour, casings, digging tools, hand pumps, gravel sand, cement, re-enforcement bars/ wire mesh |  | As above |
| Rehabilitate 30 broken down hand pumps | Labour, hand pumps, gravel sand, cement, re-enforcement bars/ wire mesh |  | As above |
| Train 8 committees on health and hygiene | Trainers, training materials (sets), per diem. |  | Continued security in targeted areas. |
| Train 8 committees on Community water management | Trainers, training materials (sets), per diem. |  | Continued security in targeted areas. |
| Train 64 people in 8 communities on hand pump repair and maintenance | Trainers, training materials (sets), per diem, maintenance tools (special and standard tools). |  | Continued security in targeted areas. |
| Construct 100 latrines for households | Digging tools, slabs, vent pipes, plastic sheets, training materials, technicians, pit lining materials. |  | Materials needed will be readily available in markets Continued security in targeted areas. |
| Conduct emergency Response in 1 site/area | Drilling equipment, water treatment chemicals, hand pumps, digging tools, latrine slabs, water containers/jerricans, soap. |  | Materials needed will be readily available in markets Transportation service providers will be available Continued security in targeted areas. |
| Water quality analysis and treatment | Chlorine, bacteriological testing supplies or chemicals |  | As above |

| PROJECT WORK PLAN This section must include a workplan with clear indication of the specific timeline for each main activity and sub-activity (if applicable). The workplan must be outlined with reference to the quarters of the calendar year. |
| --- |
| Activities | Q3/2012 | Q4/2012 | Q1/2013 | Q2/2013 | Q3/2013 |
|  |  |  | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep |
| Activity 1. Drill 15 new boreholes |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  |
| Activity 2. Construct and install 15 new hand pumps |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  |
| Activity 3. Dig and construct 2 hand dug wells |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |
| Activity 4. Rehabilitate 30 broken down hand pumps |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  |
| Activity 5. Train 8 committees on health and hygiene |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |
| Activity 6. Train 8 committees on Community water management |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |
| Activity 7. Train 64 people in 8 communities on hand pump repair and maintenance |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |
| Activity 9. Construct 100 latrines for households |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |
| Activity 10. Conduct emergency Response in 1 site/area |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |
| Activity 11. Water quality analysis and treatment for all 47 water points |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  |

*: TIMELINE FOR EACH SPECIFIC ACTIVITY MUST BE MARKED WITH AN X AND SHADED GREY 15%

# Footnotes

To the extent possible reference needs assessment findings and include key data such as mortality and morbidity rates and nutritional status, and how the data differs among specific groups and/or geographic regions. Refer situation/data/indicators to national and/or global standards.

# Text boxes

Document: SS CHF.SA.01