### PROGRESS REPORT

| Reporting UN Organization | : | United Nations Development Programme (UNDP) |
| --- | --- | --- |
| Country | : | Lebanon |
| Award ID | : | 00047251 |
| Award Title | : | CEDRO II & III – “Country energy efficiency and renewable energy demonstration project for the recovery of Lebanon” |
| Award Timeframe | : | Oct 2009 – Oct 2013 |
| Award Components | : | CEDRO 2 – 00060150 CEDRO 3 – 00071261 |
| Reporting Period | : | 30th Sep 2012 – 31st December 2012 |

### List of Acronyms

BDL		Bank du Liban

CDR		Council for Development and Reconstruction

CO		Country Office

GDP		Gross Domestic Product

EDL		Electricty of Lebanon

EE		Energy Efficiency

EIA		Environmental Impact Assessment

GSHP		Ground Source Heat Pump

ITB		Invitation to Bid

LCEC		Lebanese Centre for Energy Conservation

LED		Light Emitting Diodes

LRF		Lebanon Recovery Fund

MoET		Ministry of Economy and Trade

MoEW		Ministry of Energy and Water

MoF		Ministry of Finance

MoU		Memorandum of Understanding

PV		Photovoltaic

RE		Renewable energy

SHW		Solar hot water

UNDP		United Nations Development Program

WWTP	Waste Water Treatment Plants

I. PURPOSE

Project Summary:

The aim of the CEDRO project is to support Lebanon’s recovery, reconstruction and reform activities and to complement the national power sector reform strategy through the implementation of end-use energy efficiency and renewable energy projects and through the removal of barriers for the promotion of sustainable energy applications in Lebanon. To achieve this, the project will work on three levels: the first involves the establishment of a demonstrative model addressing public sector building and facilities, the second involves the activation of the replication process, and the third involves the triggering of a national sustainable energy strategy and action plan. The CEDRO project is financed through the Lebanon Recovery Fund, and is in-line with Lebanon’s ongoing efforts to improve national patterns of energy consumption and cost.

Project Phases and Outputs:

| CEDRO 2 3.50 million USD | Implementation of end-use energy efficiency and renewable energy applications for public sector buildings and facilities (app. 60 sites across Lebanon) Technology transfer to enable the conversion of other public sector buildings and facilities into energy efficient modalities |
| --- | --- |
| CEDRO 3 3.50 million USD | Implementation of end-use energy efficiency and renewable energy applications for public sector buildings and facilities (app. 60 sites across Lebanon) Technology transfer to enable the conversion of other public sector buildings and facilities into energy efficient modalities Research and development to enable the formulation of a national sustainable energy strategy and action plan |

Project Linkages to National Priorities and Reconstruction Goals:

Lebanon imports around 97% of its energy needs in the form of fossil fuel. In 2004, the national energy bill amounted to around 1.6 billion USD (around 20% of the annual public expenditure and around 7.8% of the national GDP), and in 2005 it reached 2.1 billion USD (around 26% of the annual public expenditure and around 10% of the national GDP).

The government of Lebanon has placed the reform of the power sector among its highest national priorities, as outlined in the recovery, reconstruction and reform paper submitted to the Paris 3 conference after the 2006 conflict. However, given the enormity of the challenges faced by the power sector, the power sector reform strategy has concentrated on addressing the energy supply side, without extending the scope to the demand side of energy management.

Knowing that reform on the supply side needs to be accompanied by reform on the demand side, the proposed CEDRO program has sought to complement the national power sector reform strategy by targeting end-use energy conservation and renewable energy demonstrations which will assist in the above categories of demand-supply imbalance, security of supply, diversification of energy sources, economic cost and the environment.

Moreover, the current Lebanese government has set itself a goal of achieving 12% of its total energy needs from renewable energy sources. CEDRO is seeking to assist in achieving this goal through its demonstration projects of various zero carbon to low carbon technologies and its analysis of renewable energy resources.

This project is an initiative by the Government of Spain to assist the Government of Lebanon in its recovery and reconstruction efforts with a clear focus on promoting sustainable energy services and concentrating on public sector buildings and facilities.

This project is in inline with Lebanon’s recovery, reconstruction and reform objectives, and falls within the Ministry of Energy and Water’s main priority to meet national demand for electricity.

Project Implementation Partners:

The CEDRO partners and their respective roles are indicated to in the Table below;

| Institution | Role |
| --- | --- |
| Spanish Agency for International Cooperation | Funded the CEDRO project through the LRF. The agency simply observes the work of the CEDRO project and sends representations to any event or occasion that CEDRO launches. |
| Ministry of Energy and Water (MoEW) and Lebanese Center for Energy Conservation Project (LCEC) | CEDRO’s works closely with the Ministry and the LCEC as they are the main players in the energy sector. CEDRO’s work augments that of the Ministry and the LCEC, particularly in terms of knowledge-sharing through research activities for the energy sector. |
| Ministry of Finance | Part of the established Steering Committee for CEDRO. |
| Ministry of Economy and Trade | Part of the established Steering Committee for CEDRO. |
| Council for Development and Reconstruction | Part of the established Steering Committee for CEDRO, and monitors the works and finances of CEDRO. |

International Partners: 	-     Spanish Agency for International Cooperation

National Partners: 	-     Ministry of Energy and Water (MoEW)

and Lebanese Center for Energy Conservation Project (LCEC)

- Ministry of Finance

- Ministry of Economy and Trade

- Council for Development and Reconstruction

- Project Management

- Coordination and follow-up on a regular basis with the Technical Backstopping Agency, TTA, on all technical assessments for the selection of new sites, installation designs, supervision and monitoring of works;

- Preparation of regular progress reports and financial management of expenditures;

- Organization of stakeholder meetings (regular meetings with the Ministry of Energy and Water (MoEW) and with EDL) – leading to and following up on several projects to be implemented on pico-hydro, energy from wastewater treatment plants, Batroun centralized PV lighting port, among others.

- Daily follow-up with site engineers and project staff;

- Providing technical and policy advice to decision-makers (MoEW) and UNDP CO on renewable energy issues.

- Assess future requirements for renewable market enhancement in Lebanon

- Implementation of end-use energy efficiency and renewable energy demonstration projects for public sector buildings and facilities

In the fourth quarter of 2012, the focus has been mostly on completing the projects that are due by the end of 2012, as well as monitoring the projects that are ongoing, and launching of new project that have had their technical specifications prepared and the competitive evaluation of the respective bids either completed or underway.

The projects that were completed during this quarter are;

- Three microwind sites listed below;

El Mkayteaa Intermediate Public school

Karha Public School

Ras Baalback Community Center

Microwind Turbine Installed by CEDRO in Ras Baalbeck Community Center

The wind turbines will satisfy most of the respective demand of the above sites, and deliver electricity in times of blackouts given the battery storage existing. Excess power will be sent back into the grid via the net metering concept.

- Military Academy School, Fayadieh (Beirut); a 14,000 liter SHW system has been completed. The system will deliver 60-65% of the hot water demand of the Military Academy. Pictures of the site will be obtained in Q1 of 2013, pending army approval (given that photographing the Army Barracks requires a long approval time)

- Larger PV sites; nine new sites have been completed across the country. The nine sites selected where indicated in the previous progress report. We are in the process of having these sites documented.

Several project are in the evaluation phase, i.e., the winning bids are being identified, or the contract has just been signed;

- The Batroun Port Renewable Energy Street Lighting bid is being evaluated and winner will be

announced and the contract signed in Q1 of 2013.

- Green Roof at the Central Bank; evaluation has been completed and winner selected, contract has been signed in Q4 of 2012. Money transfer from the Central Bank is expected by Q1 of 2013.

- Hybrid PV-microwind contract has been signed. The contractor has begun work.

- Pico-Hydro power; a pico-hydro power system is being investigated by CEDRO. The site, in the south, where the system will be installed, has been identified. A Surveyor completed his task and an environmental study has been implemented to ensure that this system will not, in any way, have negative impacts on the environment. The expert that will write the civil, electric and mechanical TORs has been hired as well and has begun this work.

- As indicated in the last Quarterly report (Q4 of 2011), 3 winners of the Madinati khadraa Competition’ were announced;

  - A solar street lighting and energy efficiency application (energy saving light-bulbs to be distributed) project will be implemented in Qobeiyeet (North Lebanon)

  - A hybrid PV (for electricity) and SHW (for hot water) system will be installed in Aley Prison where both of these (electricity and hot water) are hard to come by.

The Qubeyeet project has been granted the go-ahead and works have begun. On the other hand, work on the Aley prison has been completed and will be documented in Q1 of 2013.

  - Roumin pico-hydro; this project is the first of its kind, where a water network pipe will be used to turn a small turbine to light both the municipality of Roumin, and a public street. This will not affect the delivery of water. Evaluation documents are in and CEDRO is in the process of selecting a winner.

The expected timeframes of the above project is shown in the Table below;

| ID. | Type | ITB/RFQ delivered to bidders | Project commences | Project completion |
| --- | --- | --- | --- | --- |
| 1 | Fayadiyi SHW | Done | June 2012 | Completed |
| 2 | Large PV sites | Done | July 2012 | Completed |
| 3 | Microwind | Done | June 2012 | Completed |
| 4 | Hybrid PV/U-wind | July 2012 | Aug 2012 | Feb 2013 |
| 5 | Green Roof App. | July 2012 | Jan 2012 | August 2013 |
| 6 | Volleyball Court | Cancelled | - | - |
| 8 | Batroun Port | July 2012 | Feb 2013 | July 2013 |
| 9 | Roumin Pico Hydro | July 2012 | Feb 2013 | July 2013 |

In partnership with the Italian Cooperation Agency, the CEDRO project will deliver large hot water tanks and heat exchangers for the large solar hot water system in Chahhar public hospital. All other parts and works, including installation, will be undertaken by the Italian Cooperation.

- Setting an enabling environment for the conversion of public sector buildings and facilities into energy efficient modalities

- The CEDRO website (www.cedro-undp.org) has been completely restructured in Q3-Q4 of 2012 and is online. However, the website may be further modified in Q1 of 2013, as it did not meet the expectation it was hoped for.

- Newsletter 7 of CEDRO has been completed and distributed. Please find a copy of the English version in Annex 1.

- Assisting the establishment of a sustainable Energy Strategy for Lebanon

- Geowatt, the consultants for the geothermal assessment, are well underway with their work and are getting full support for data from the Ministry of Energy and Water and their geological data center. A final report is expected by the end of Q1 of 2013.

- A study for energy from sewage sludge from wastewater treatment plants (WWTP) has been completed. The findings will be published in Q1 of 2013 and will be given out to various stakeholders. Also, an economics section has been added to the report.

- Entec, the consultancy that is undertaking the study to identify the non-river hydropower sources have delivered a preliminary first draft of what has been found so far. The findings are very encouraging and particularly focused on the main power plants on the shore line of Lebanon, where the cooling system that takes water from the sea and dumps it back, can be used to generate power in the return process. The final draft is due in Q1 of 2013.

- In collaboration with the Ministry of Energy and Water and the Lebanese Center for Energy Conservation (LCEC), the CEDRO project has hired an international consult to draft the bidding documents of the first wind farm in Lebanon.

All in all, CEDRO aims to assist the government in Lebanon in deciding which energy source to utilize to reach its objective of 12% of its energy mix to come from renewable energy sources by 2020 – an objective approved by the Council of Ministers and asserted in the Copenhagen Summit.

II. RESOURCES

|  |  | CEDRO 2 | CEDRO 3 |
| --- | --- | --- | --- |
| Total budget approved | : | USD 3,500,000 | USD 3,500,000 |
| Total disbursements as for 31 Dec 2012 | : | USD 3,460,622 | USD 1,990,886 |
| Available Balance | : | USD 39,378 | USD 1,509,114 |
| Commitments for next quarter | : | USD 39,378 | USD 300,000 |

Budget and Expenditure Breakdown per LRF Category:

|  | CEDRO2 | CEDRO3 |
| --- | --- | --- |
| CATEGORY | Total Budget (USD) | Total Exp. to date (USD) | Total Budget (USD) | Total Exp. to date (USD) |
| 1. Personnel (Incl. staff and consultants) | 220,000 | 553,541 | 170,000 | 90,831 |
| 2. Contracts (Incl. companies, professional services) | 440,000 | 415500 | 440,000 | 367,128 |
| 3. Training (incl. AV printing / production) | 40,000 | 0 | 40,000 | 0 |
| 4. Transport (local) | 10,000 | 14,570 | 10,000 | 5053 |
| 5. Supplies and commodities (Incl. IT equip and rental & maintenance) | 50,000 | 828,671 | 50,000 | 40214.6 |
| 6. Equipment (including installation) | 2,450,000 | 1,306,700 | 2,500,000 | 517125 |
| 7. Travel | 15,000 | 33,658 | 15,000 | 24694 |
| 8. Miscellaneous | 46,000 | 81,097 | 30,000 | 80,938 |
| 9. Agency Management Support (7%) | 186,048 | 226,885 | 245,000 | 78,818 |
| TOTAL | 3,500,000 | 3,460,622 | 3,500,000 | 1,990,886 |

* total expenditure for staff and consultants exceeds the total allocated budget because most of the technical design and supervision of works is being implemented by project personnel and not sub-contracted to third-party companies as originally planned.  A budget revision is therefore being requested should this be necessary.

** The expenditures being reported under this budget account not is only related to the “supplies and commodities” for project running costs but mostly for the installation of equipment; i.e. implementation activities. However, given the difference in budget line description between UNDP and the LRF accounts, the expenditure appears in this budget line

| CEDRO Project | CEDRO 2 3.50 million USD | CEDRO 3 3.50 million USD |
| --- | --- | --- |
| Activity Results | Indicators |  |
| 1 - Implementation of end-use energy efficiency and renewable energy demonstration projects for public sector buildings and facilities | Identification and Implementation of 60-80 EE/RE demonstration projects the remaining regions of Lebanon | Identification and Implementation of 60-80 EE/RE demonstration projects across Lebanon |
| 2 – Outreach and technology transfer to enable the conversion of other public sector buildings and facilities into energy efficient modalities | Development and implementation of technical workshops and awareness tools Development of GIS energy data base and EE/RE procurement specs | Development and implementation of technical workshops and awareness tools Development of GIS energy data base and EE/RE procurement specs Validation of project results and development of replication schemes |
| 3 – Research and development to enable the formulation of a national sustainable energy strategy and action plan | - | Assessment of national renewable energy resources Assessment of national energy efficiency potential Development of national EE/RE strategy & action plan |

Progress in Project Implementation:

| Activity Results | Activity Actions | Targets for 2012 | Status for 2012 |
| --- | --- | --- | --- |
| 1 – Project Management | Technical Management Financial Management Operational Management | Organization of 3 conferences and/or events and end of year project board meeting Opening of Baalbeck Army SHW sites | 2 conferences (have already occurred; Bioenergy dissemination event and Madinati Khadra event) 1 opening event of 3 PV sites in the South has been implemented Preparation of launching of Baalbeck SWH unit has been cancelled due to security situation. The event will be repeated next year in Fayadieh SHW system |
|  |  | Organization of 2 international backstopping missions; | 2 backstopping mission has been completed. |
|  |  | Apply the issues raised in the report on the status and results of the CEDRO I pilot projects published in Q4 of 2012 | Recommendations of CEDRO 1 Evaluation Report have been completed |
|  |  | Provide advisory support services on EE/RE policies and legislations | Advisory services for MoEW and EDL on net metering has led to a successful outcome. EDL has now adopted new metering and this was announced in January 2012. |
|  |  | Attendance of capacity building workshops for CEDRO team | CEDRO Project Manager attended The Qatar Alternative Energy Summit in Doha, the European Biomass Conference and Exhibition, and presented CEDRO in the UNFCCC COP18 Summit in Doha, Qatar. 2 CEDRO engineers have attended 2 PV conference respectively |
|  |  | Preparation of regular progress reports | Q1,Q2 progress report prepared |
| Activity Results | Activity Actions | Targets for 2012 | Status for 2012 |
| 2 - Implementation of end-use energy efficiency and renewable energy demonstration projects for public sector buildings and facilities | 2.1 Undertake targeted assessment and identification of project beneficiary sites; 2.2 Develop tender documents and undertake bidding & procurement of goods/services; 2.3 Undertake commissioning of works and supervision and monitoring of sites; 2.4 Undertake testing of performance & data collection; | Implementation of 30 demonstration projects; Launch 3 sites for micro-wind Launch Army Fayadieh Military school (SHW) Launch Batroun Port Launch Batroun Volleyball court thin-film PV Launch three sites of Madinati Khadra competition Launch pico-hydro Launch larger PV sites Launch hybrid PV/microwind sites Launch Green Roof initiative at the Central Bank Complete work on Bejji Municipality (GSHP) Complete work on Roumieh Prison Complete work on 4 SHW projects (final review) Complete work on 36 PV sites (controllers and commissioning) Continuous cooperation between CEDRO, the MoEW and the LCEC for on-going projects | Works on 36 PV sites completed Works on 4 public hospitals done GSHP project is completed, awaiting building completion and inhabiting. Works on Roumieh have been completed from CEDRO’s side. The remaining two buildings have been transferred to the Internal Security Forces, who will coordinate with the contractor to complete the two buildings. Microwind sites have been completed Fayadieh army SHW system completed Evaluation of Batroun Port is bids underway - Pico-hydro terms of reference being drafted - hybrid PV/microwind project underway - Larger PV sites works completed - Green roof at BDL evaluation of bids has been completed and project has commenced. |
| Activity Results | Activity Actions | Targets for 2012 | Status for 2012 |
| 3 – Outreach and technology transfer to enable the conversion of other public sector buildings and facilities into energy efficient modalities | Develop and implement technical workshops and awareness activities; Develop GIS energy data base and EE/RE procurement specs; Validate project results and enable replication schemes; | Development and implementation of 2 technical workshops | Microwind and Ground source heat pump technical workshops are being prepared by CEDRO |
|  |  | Continuation and expansion of CEDRO outreach and visibility; 2 newsletters to be produced in 2012 Complete revamping of CEDRO website to be implemented Environment play to complete its tour across all public and private schools of Lebanon. | Updating project website: www.cedro-undp.org (En/Ar); Articles on CEDRO in (1) Beyond magazine. (2) Environment and Development magazine, … (3) Executive magazine Full press coverage for the Bioenergy Event Full press coverage on the PV opening events (in the South) Documentary has been prepared for CEDRO. 1st newsletter of 2012 is out, 2nd newsletter will be distributed in Q4 of 2012. Theatre (environment play) has toured Lebanon and completed all tasks |
|  |  | Set-up of GIS database for 200 public sector sites; Interactive Map for CEDRO sites to be installed on new webstie | Set-up of GIS database for 109 public sector sites completed Interactive Map being set up |
| 4 – Research and development to enable the formulation of a national sustainable energy strategy and action plan | Asses national renewable energy resources; Assess national energy efficiency potential; Develop national EE/RE strategy & action plan; | Publish Bioenergy Report for Lebanon and disseminate results Continue with energy from waste water treatment plants study, and finalize results by Q2 of 2012 Continue with study on hydropower resources from non-river sources. Continue with international consultant on the plant rehabilitation in Lebanon and the writing of specificaiton documents specification documents Launch and implement the national geothermal power assessment for the country. | Bioenergy report completed and disseminated in a conference in March 2012 WWTP study is nearly completed and will be published in Q1 of 2013 Small to micro-hydro has been awarded and work is under way and should be completed by Q4 of 2012 Iinternational hydro-power consultant has been hired and assessment of rehabilitating old hydropower plants has been completed. Geothermal assessment study has been awarded and has been launched in Q2 of 2012. |

* EE/RE = Energy Efficiency and Renewable Energy

Implementation Constraints and Lessons Learned during this quarter:

In the fourth quarter of 2012 (i.e., Q4), we found out that we have maintenance problems in several sites. CEDRO has now over 100 sites, and engineers regularly visit these sites. Yet some of the sites have had their systems out of operation. We stressed to those sites the need to contact CEDRO or the system suppliers once this happens. To this end, the CEDRO project has decided to undergo a maintenance contract for 3 or 5 years post-project, subject to budget availability.

IV. FUTURE WORK PLAN

|  | 2013 |
| --- | --- |
| Outputs and Activities | Q1 | Q2 | Q3 | Q4 |
| 1. Implementation of end-use EE/RE demonstration projects Identification of beneficiary sites Development of tender documents Procurement of goods / services Site Supervision and hand-over Monitoring of system performance | Monitor implementation of works Record all data collected from sites Monitor all installations Commence Batroun Port ITB Commence BDL Green Roof project Commence Roumin Hydropower project Finish Qbayeet solar street lighting Prepare Operation and maintenance plan post-CEDRO | Monitor implementation of works Record all data collected from sites Monitor all installations Prepare Operation and maintenance plan post-CEDRO | Terminate project Prepare Operation and maintenance plan post-CEDRO Prepare Operation and maintenance plan post-CEDRO Finish BDL Green Roof project Finish Roumin Hydropower project |  |
| 2. Outreach and Technology transfer for the activation of EE/RE applications Establishment of energy saving data base for public sector facilities Development & Implementation of capacity building & awareness programs Development of relevant EE/RE policies and procedures Validation of project results | Awareness activity to be determined | Awareness activity to be determined | Closing event for CEDRO project |  |
| 3. Research and development for the formulation of a national EE/RE strategy and action plan Assessment of national RE potential Assessment of national EE potential Identification of viable EE/RE actions Identification of Implementation tools and funding mechanisms | No new studies possible Put together all CEDRO’s work on RE and EE in one document; a national document for RE and EE | Put together all CEDRO’s work on RE and EE in one document; a national document for RE and EE | Put together all CEDRO’s work on RE and EE in one document; a national document for RE and EE |  |

| CEDRO |
| --- |
| CEDRO 2 Implementation of end-use energy efficiency and renewable energy applications for public sector buildings and facilities (60sites across Lebanon) Technology transfer to enable the conversion of other public sector buildings and facilities into energy efficient modalities | CEDRO 3 Implementation of end-use energy efficiency and renewable energy applications for public sector buildings and facilities (60-80 sites across Lebanon) Technology transfer to enable the conversion of other public sector buildings and facilities into energy efficient modalities Research and development to enable the formulation of a national sustainable energy strategy and action plan |

Annex 1. Newsletter 7 (English Version).