- United Nations Development Group Iraq Trust Fund

- Project #:B1-09

- Date and Quarter Updated: 31/12/2007

- Part One: Summary

| Participating UN Organisation: UN-HABITAT | Sector: Education SOT |
| --- | --- |
| Government of Iraq – Responsible Line Ministry: Ministry of Education; Ministry of Higher Education & Scientific Research |  |

| Title | Education Facility Rehabilitation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Geographic Location | Baghdad, Basrah, Samawa and Nassiriya |  |  |  |  |
| Project Cost | US$ 17,580,663 |  |  |  |  |
| Duration | 12 Months (pending project extension until April 2008 to 45 months) |  |  |  |  |
| Approval Date (SC) | 8 July 2004 | Starting Date | August 04 | Completion Date | April 2008 |
| Project Description | Rehabilitation of educational facilities (Schools, vocational schools, Institutes, & universities), Supply of equipment tools, and instruments to technical institutes, technical capacity building and employment generation. |  |  |  |  |

- Development Goal and Immediate Objectives

- To rehabilitate kindergarten, primary, secondary, technical and university educational facilities damaged by war and looting in the current areas operation. - To upgrade the capacity of the workshops & laboratories of the technical institutes. - To develop skills of construction workers and young professionals in construction, mechanical and electrical engineering - To provide employment opportunities in the construction sector and income generation at local level for skilled and unskilled workers

- Outputs, Key activities and Procurement

| Outputs | - Education activities resumed/enhanced in a total of 34 educational facilities in selected locations to provide improved education for about 30,000 student at different levels . - Skills developed of construction workers and young engineering professionals involved in the rehabilitation activities - Construction workers employed through local contractors selected in the area of the specific interventions |
| --- | --- |
| Activities | - Rehabilitation/ construction of 16 kindergartens; 12 primary/ secondary schools, 7 vocational facilities, 3 technical education facilities and 2 universities in the selected locations. - On the job training of young engineers and construction workers. |
| Procurement (major items) | - Supply operational furniture to 26 schools and kindergartens and 4 vocational facilities. - Supply IT equipment to one UNIVERSITY; supply laboratory & workshops equipment to three Technical Institutes |

- Part Two:

| Funds Committed | $17,580,663 | % of approved | 100% |
| --- | --- | --- | --- |
| Funds Disbursed | $17,353,738 | % of approved | 99% |
| Forecast final date | April 2008 | Delay (months) | 32 |

- Quantitative achievements against objectives and results

| Rehabilitation/construction of 15 kindergartens &11 school buildings in Baghdad. 2 school buildings in Samawa, 6 vocational training institutes , 5 l vocational workshops in Nassiriya, 7 workshops & 2 colleges in Basrah 3 technical institutes in Baghdad, Basrah and Samawa | Completed | % of planned | 100 % |
| --- | --- | --- | --- |
| Sanitation Facilities in 5 colleges and institutes were constructed | Completed | % of planned | 100 % |
| One Social care Institute for Deaf & Mute in Nassiriyah is constructed | Completed | % of planned | 100 % |
| One training clinic was constructed in medical college in Basrah University. | Completed | % of planned | 100 % |
| IT equipment supplied to the University of Technology in Baghdad | Completed | % of planned | 100 % |
| Furniture supplied to 25 schools & kindergartens in Baghdad and 4 vocational facilities in Samawa | Completed | % of planned | 100 % |
| Laboratories equipment Supplied to Basrah, Samawa and Baghdad/Zaafraniya Technical Institutes | While the main shipments have been received, some items need to be replaced and these will be delivered within the coming three months | % of planned | 91% |
| Employment of local workers. | A total of 372,361 persons –days | % of planned | N/A |

- Qualitative achievements against objectives and results

- Educational facilities for 30,000 students has been restored and revitalised & a better learning environment is maintained - Improved technical capacity was guaranteed for vocational schools specialized technical institutes in three governorates.