- United Nations Development Group Iraq Trust Fund

- Project #:B1-29a/b

- Date and Quarter Updated: 31 Dec 2007 (4th Quarter 2007)

- Part One: Summary

| Participating UN Organisation: UNICEF | Sector: Education |
| --- | --- |
| Government of Iraq – Responsible Line Ministry: Directorates of Education in selected governorates in close collaboration with Ministries of Education in Baghdad and Erbil |  |

| Title | School Rehabilitation and Capacity Development for Enhanced Access and Retention in Primary Education |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Geographic Location | Governorate: Muthanna, Dohuk, Kirkuk, Missan & Najaf and as per list attached |  |  |  |  |
| Project Cost | US $11,325,596 (UNICEF $7,312,914 & UN-HABITAT $4,012,682) |  |  |  |  |
| Duration | 12 Months |  |  |  |  |
| Approval Date (SC) | 28 Jun 2007 | Starting Date | 16 Oct 2007 | Completion Date | 05 Jul 2008 |
| Project Description | The project aims at increasing the enrolment, completion and retention in primary education, especially for girls through: Rehabilitation of WES facilities in schools; Basic rehabilitation of school buildings; Provision of educational supplies; On the job training in classroom and school-based management for education staff through exposure to best practices in the region; Increase community participation and parents' support to learning in school through reactivation of Parent–Teachers Associations; Teacher training in gender–sensitive and child-centred methods; and Health and hygiene education |  |  |  |  |

- Development Goal and Immediate Objectives

The developmental goal of the project is to demonstrably improve access to and quality of primary education and intermediate levels of education, with particular focus on girls and girls’ schools and mixed schools in 200 disadvantaged rural schools throughout Iraq. - Immediate Objectives are: To upgrade 200 girls and mixed schools to child-friendly status; To create awareness among community and religious leaders on the importance of girls’ education and gender issues; To equip teachers with innovative teaching methods, and promote gender-sensitive attitudes; To equip the principals and educational supervisors with supervisory and leadership skills; To increase parent participation through strengthening of the Parent Teacher Associations (PTA’s); and To include health and hygiene activities in the school curriculum.

- Outputs, Key activities and Procurement

| Outputs | - 200 schools will be rehabilitated in five governorates - 200 schools in 5 Governorates will be equipped with appropriate furniture, learning materials, sanitary kits, playgrounds and safe water and sanitation facilities; - 25 education staff will be trained on multi purpose schools. - Principals of the 200 selected schools and educational supervisors will be trained in school and classroom-based management, and leadership skills and strategies. - Four meetings of each Parent Teachers Association will be conducted at the 200 selected schools, e.g. addressing issues of safety and privacy of girls in schools and on their way to school. - Teachers and students will be equipped with skills to take care of their personal health and hygiene and maintain healthy school environment |
| --- | --- |
| Activities | - Rehabilitation of WES facilities in 200 schools and repair of school building. - Upgrading of 200 schools through: procurement and distribution of school furniture and recreational materials; establishment of safe recreational areas; On the job training for 25 Education staff of Multipurpose schools in the Region. - Improving teaching methods, child-centred learning and gender sensitivity through: A study tour and training for 25 educational staff; Upgrade 5 schools to a multipurpose school; Elaboration of training manuals; Elaboration and printing of teaching learning materials; and Exposing 200 teachers to teaching innovative methods. - Improving supervisory, management and leadership skills of principals. - Establish and printing guidelines for Parent Teacher Associations. Support the preparation and implementation of four PTA meetings. - Including health and hygiene activities in the school curriculum. Procurement and distribution of sanitation kits to all selected schools. Reprinting 200 manuals for rehabilitated schools |
| Procurement (major items) | Furniture, learning materials, sanitary kits, and recreational materials |

- Part Two:

| Funds Committed | UNICEF (116,074.44) + HABITAT(141,933) | % of approved | 1.4 % |
| --- | --- | --- | --- |
| Funds Disbursed | UNICEF (116,074.44) + HABITAT (46,863) | % of approved | 0.55 |
| Forecast final date | 05 July 2008 | Delay (months) | N/A |

- Quantitative achievements against objectives and results

| Rehabilitation of Water & Sanitation facilities in 100 and repair of school building and playground. | Schools have been identified/ selected in collaboration with the Ministry of Education and its Directorates in the selected Governorates and physical assessment is going on. | 0% of planned Bidding process only | 0.0% |
| --- | --- | --- | --- |
| To create awareness among community and religious leaders on the importance of girls’ education and gender issues | 24 staff representing MOE Baghdad and KRG visited Egypt and received the subject training. | 0% of planned | 0% |
| To equip teachers with innovative teaching methods, and promote gender-sensitive attitudes. | Project just started | 0% of planned | 00% |
| To equip the principals and educational supervisors with supervisory and leadership skills | Project just started | 0% of planned | 0.0% |
| To increase parent participation through strengthening of the Parent Teacher Associations (PTA’s) | Project just started | 0% of planned | 0.0% |
| - To include health and hygiene activities in the school curriculum. | Project just started | 0% of planned | 0.0% |

- Qualitative achievements against objectives and results

Project just started and might be too early to comment on qualitative achievements, will be reported in future,

Names & Locations of schools the Yellow cells to rehabilitated by UNHABITAT but to be equip by UNICEF

|  | Governorate | District | Shools Name | Responsible agency |
| --- | --- | --- | --- | --- |
| Al- MUTHANA Governorate |  |  |  |  |
| 1 | Al Muthana | Al Khidhr | Al Zawra' | UNICEF |
| 2 | Al Muthana | Rumaithah | Al Futowa | UNICEF |
| 3 | Al Muthana | Rumaithah | Palistine | UNICEF |
| 4 | Al Muthana | Rumaithah | Al Kifah | UNICEF |
| 5 | Al Muthana | Rumaithah | Al Tahtheeb | UNICEF |
| 6 | Al Muthana | Rumaithah | Al A'aridhiat | UNICEF |
| 7 | Al Muthana | Rumaithah | Al Koofa | UNICEF |
| 8 | Al Muthana | Rumaithah | Al Mustansiria | UNICEF |
| 9 | Al Muthana | Samawa | Al Razi | UNICEF |
| 10 | Al Muthana | Samawa | Al Akha' | UNICEF |
| 11 | Al Muthana | Samawa | Haifa | UNICEF |
| 12 | Al Muthana | Samawa | Al Tadhamun | UNICEF |
| 13 | Al Muthana | Samawa | Al Numoothaj | UNICEF |
| 14 | Al Muthana | Samawa | Al Sahab | UNICEF |
| 15 | Al Muthana | Samawa / Al Suwalim | Al Mujahid | UN-HABITAT |
| 16 | Al Muthana | Samawa / Center | Al Jumhorya | UN-HABITAT |
| 17 | Al Muthana | Samawa/ Hay Al Shaheed Al Sadir | Al Ghadeer | UN-HABITAT |
| 18 | Al Muthana | Samawa | Al Nazaha | UN-HABITAT |
| 19 | Al Muthana | Samawa | Al Zuhoor / Secondary | UN-HABITAT |
| 20 | Al Muthana | Samawa / Mamlaha | Tabarek | UN-HABITAT |
| 21 | Al Muthana | Samawa/ Al Qushla | Bint Al Huda | UN-HABITAT |
| 22 | Al Muthana | Rumaithah / Al Khawam | Toa'a | UN-HABITAT |
| 23 | Al Muthana | Rumaithah ? Al Abou Hassan | Al Shatte' | UN-HABITAT |
| 24 | Al Muthana | Rumaithah/ Al Tabo | Al Qabas | UN-HABITAT |
| 25 | Al Muthana | Al Khidhr / Al Bdairy | Al Nu'man | UN-HABITAT |
| 26 | Al Muthana | Al Khidhr/ Qatyat Al Sabia | Al Ayat | UN-HABITAT |
| 27 | Al Muthana | Al Warka'a | Al Adnania | UN-HABITAT |
| 28 | Al Muthana | Al Warka'a/ Al Jirabe | Al Noor | UN-HABITAT |
| 29 | Al Muthana | Al Warka'a/ Bani Zraje | Al Dhifer | UN-HABITAT |
| 30 | Al Muthana | Al Majed | Al Majed/ Secondary | UN-HABITAT |
| 31 | Al Muthana | Al Majed | Al Dyar | UN-HABITAT |
| 32 | Al Muthana | Al Salman | Al Salman | UN-HABITAT |
| 33 | Al Muthana | Al Suwear | Al Khaleej Al Arabi/ Secondary | UN-HABITAT |
| 34 | Al Muthana | Al Najmi | Ali Al Akbar/ Intermediate | UN-HABITAT |
| DUHUK Governorate |  |  |  |  |
| 1 | Dohuk | Akre | Bakirman | UNICEF |
| 2 | Dohuk | Akre | Sarderian | UNICEF |
| 3 | Dohuk | Akre | Zeelka | UNICEF |
| 4 | Dohuk | Akre | Sheekhanok | UNICEF |
| 5 | Dohuk | Akre | Dugundani Gichka | UNICEF |
| 6 | Dohuk | Akre | Dugundani Mazin | UNICEF |
| 7 | Dohuk | Akre | Morilan | UNICEF |
| 8 | Dohuk | Akre | Qaranaz | UNICEF |
| 9 | Dohuk | Amedy | Kalay Dimdim | UNICEF |
| 10 | Dohuk | Amedy | Kurazar | UNICEF |
| 11 | Dohuk | Dohuk | Kurdayatee | UNICEF |
| 12 | Dohuk | Dohuk | Halat | UNICEF |
| 13 | Dohuk | Dohuk | Brushky | UNICEF |
| 14 | Dohuk | Dohuk | Etity | UNICEF |
| 15 | Dohuk | Dohuk | 14 Y Adare | UNICEF |
| 16 | Dohuk | Dohuk | Ararat | UNICEF |
| 17 | Dohuk | Dohuk | 11 Aylul | UNICEF |
| 18 | Dohuk | Dohuk | Jihan | UNICEF |
| 19 | Dohuk | Dohuk | Halgord | UNICEF |
| 20 | Dohuk | Dohuk | Shakhke | UNICEF |
| 21 | Dohuk | Dohuk | Salahadin | UNICEF |
| 22 | Dohuk | Dohuk | Kifrki | UNICEF |
| 23 | Dohuk | Dohuk | Zozik | UNICEF |
| 24 | Dohuk | Dohuk | Malta Zhery | UNICEF |
| 25 | Dohuk | Dohuk | Malta Zhoory | UNICEF |
| 26 | Dohuk | Shekhan | Beedol | UNICEF |
| 27 | Dohuk | Shekhan | Meerseeda | UNICEF |
| 28 | Dohuk | Simel | Bajid Kandal | UNICEF |
| 29 | Dohuk | Simel | Davar | UNICEF |
| 30 | Dohuk | Simel | Kany Arab | UNICEF |
| 31 | Dohuk | Zakho | Runahi | UNICEF |
| 32 | Dohuk | Zakho | Karez | UNICEF |
| 33 | Dohuk | Zakho | Halo | UNICEF |
| KIRKUK Governorate |  |  |  |  |
| 1 | Kirkuk | Al Waseti | Rouz Awah | UNICEF |
| 2 | Kirkuk | Daquoq | Amir Al-Mumneen | UNICEF |
| 3 | Kirkuk | Daquoq | Zaen Al-Abdeen | UNICEF |
| 4 | Kirkuk | Daquoq | Fatima | UNICEF |
| 5 | Kirkuk | Khasa | Al Rafedeen | UNICEF |
| 6 | Kirkuk | Khasa | Al Watan | UNICEF |
| 7 | Kirkuk | Kirkuk | Al-Nabi Younis | UNICEF |
| 8 | Kirkuk | Kirkuk | Al Aqa’ad | UNICEF |
| 9 | Kirkuk | Kirkuk | Al Shheed Qasm Kadhum | UNICEF |
| 10 | Kirkuk | Kirkuk | Mohamed Sadeq. | UNICEF |
| 11 | Kirkuk | Kirkuk | Hure’at | UNICEF |
| 12 | Kirkuk | Kirkuk | Anstans Al Karmaly | UNICEF |
| 13 | Kirkuk | Kirkuk | Mishkhel | UNICEF |
| 14 | Kirkuk | Kirkuk | Naghda | UNICEF |
| 15 | Kirkuk | Kirkuk | Tafka | UNICEF |
| 16 | Kirkuk | Kirkuk | Shaheed | UNICEF |
| 17 | Kirkuk | Kirkuk | Bent Al-Huda | UNICEF |
| 18 | Kirkuk | Kirkuk | Kal Sedrah | UNICEF |
| 19 | Kirkuk | Kirkuk | Bikler | UNICEF |
| 20 | Kirkuk | Kirkuk | Bahra | UNICEF |
| 21 | Kirkuk | Kirkuk | chirdaghlu | UNICEF |
| 22 | Kirkuk | Kirkuk | Sara | UNICEF |
| 23 | Kirkuk | Kirkuk | Mukhtar Oghlo | UNICEF |
| 24 | Kirkuk | Debass/ Al Malha | Al Malha | UN-HABITAT |
| 25 | Kirkuk | Debass/ Mshearfa' | Mshearfa' | UN-HABITAT |
| 26 | Kirkuk | Debass/ Balkana | Balkana | UN-HABITAT |
| 27 | Kirkuk | Kirkuk Center/ Taba | Pamo | UN-HABITAT |
| 28 | Kirkuk | Kirkuk Center/ Raheem Awa | Koran | UN-HABITAT |
| 29 | Kirkuk | Kirkuk Center/ Raheem Awa | Sa Re Watan | UN-HABITAT |
| 30 | Kirkuk | Kirkuk Center/ Raheem Awa | Pawa Kur Kur / Inermediate | UN-HABITAT |
| 31 | Kirkuk | Kirkuk Center/ Raheem Awa | Pe Reda Qara Man | UN-HABITAT |
| 32 | Kirkuk | Al Toon Kopri/ Center | Cloor | UN-HABITAT |
| 33 | Kirkuk | Al Toon Kopri/ Cloor | Se Rbear | UN-HABITAT |
| MISSAN Governorate |  |  |  |  |
| 1 | Missan | AL-Imarat Al-Kadeema | Intifadhat Al-Aqsa | UNICEF |
| 2 | Missan | Al-Ma'arij | Al-Imam Al-Qa'em | UNICEF |
| 3 | Missan | Awasha | Al-Sayida Zainab | UNICEF |
| 4 | Missan | Hay Abo Rumana | Asia | UNICEF |
| 5 | Missan | Hay Abo Rumana | Babil | UNICEF |
| 6 | Missan | Hay Al-A'mill | Um Salama | UNICEF |
| 7 | Missan | Hay Al-A'mill | Al-AhdAl-Jadeed | UNICEF |
| 8 | Missan | Hay Al-Askari | Utba Bin Ghazwan | UNICEF |
| 9 | Missan | Hay Al-Iskan | Al-Tahira | UNICEF |
| 10 | Missan | Hay Al-Mua'alemeen Al-Jadeed | Tarablus | UNICEF |
| 11 | Missan | Hay Al-Qadisiya | Al-Hashmiya | UNICEF |
| 12 | Missan | Hay Al-Risala | Al-Manar | UNICEF |
| 13 | Missan | Hay Al-Thawra | Abu Al-Fadhil Al-Abas | UNICEF |
| 14 | Missan | Hay Al-Thawra | Ausama Bin Zaid | UNICEF |
| 15 | Missan | Hay Al-Wahda | Al-Ahrar | UNICEF |
| 16 | Missan | Nahr Saad | Al Imam Ali | UN-HABITAT |
| 17 | Missan | Nahr Saad | Abu Al Qasim Al Shabi | UN-HABITAT |
| 18 | Missan | Al Huda | Al Imam Al Jawad | UN-HABITAT |
| 19 | Missan | Nahr Saad | Al Safa' / Secondary | UN-HABITAT |
| 20 | Missan | Kumate | Al Kawther | UN-HABITAT |
| 21 | Missan | Ali Al Shaqi | Ali Al Shaqi | UN-HABITAT |
| 22 | Missan | Ali Al Gharbi | Al Qeblla | UN-HABITAT |
| 23 | Missan | Ali Al Gharbi | Ali Al Gharbi | UN-HABITAT |
| 24 | Missan | Ali Al Shaqi | Masir Al Arabia | UN-HABITAT |
| 25 | Missan | Al Umara | Al Huda | UN-HABITAT |
| 26 | Missan | Al Umara | Al Yermouk | UN-HABITAT |
| 27 | Missan | Al Umara/ Awasha | Al Mutanabi | UN-HABITAT |
| 28 | Missan | Al Umara/ Awasha | Al Khansa | UN-HABITAT |
| 29 | Missan | Al Umara/ Al Wahda | Al Shuhob | UN-HABITAT |
| 30 | Missan | Al Umara/ Al Wahda | Al Hidaya | UN-HABITAT |
| 31 | Missan | Al Umara/ Al Qadsiya | Um Al Banain | UN-HABITAT |
| 32 | Missan | Al Umara/ Al Qatta' | Al Habobi | UN-HABITAT |
| 33 | Missan | Al Umara/ Al Al Rawaba' | Ghareeb Karbala | UN-HABITAT |
| 34 | Missan | Al Umara/ Dbeasat | Um Umara | UN-HABITAT |
| 35 | Missan | Al Umara/ Al Musharah Way | Hitteen | UN-HABITAT |
| 36 | Missan | Al Umara/ Al Musharah Way | Al Farook | UN-HABITAT |
| 37 | Missan | Al Umara/ Al Musharah Way | Al Shaheed Hamza' | UN-HABITAT |
| 38 | Missan | Al Umara/ Al Musharah Way | Al Musharah | UN-HABITAT |
| 39 | Missan | Al Umara/ Al Askari | Al Barae'm | UN-HABITAT |
| 40 | Missan | Al Umara/ Al Askari | Saba'a | UN-HABITAT |
| 41 | Missan | Al Umara/ Al Kahla' Way | Al Amil | UN-HABITAT |
| 42 | Missan | Al Umara/ Al Mugharba | Sukaina | UN-HABITAT |
| 43 | Missan | Al Umara/ Al Mugharba | Balkees | UN-HABITAT |
| 44 | Missan | Al Umara/ Al Areas | Al Mustafa | UN-HABITAT |
| 45 | Missan | Al Umara/ Al Iza' | Al Iza' | UN-HABITAT |
| 46 | Missan | Al Umara/ Basateen Saniya | Al Imam Al Hassan | UN-HABITAT |
| 47 | Missan | Al Umara/ Btaera | Al Khaleej Al Arabi | UN-HABITAT |
| 48 | Missan | Al Umara/Al Maimona /Al Hussainya | Al Amin | UN-HABITAT |
| 49 | Missan | Al Umara/Al Maimona /Al Tubar | Al Rahman | UN-HABITAT |
| 50 | Missan | Al Umara/Al Maimona /Abu Saba' | Al Suroor | UN-HABITAT |
| NAJAF Governorate |  |  |  |  |
| 1 | Najaf | Al-Abaseya | Al- Rarenjiya | UNICEF |
| 2 | Najaf | Kufa | Al-Kameliya | UNICEF |
| 3 | Najaf | Kufa | Al.Hayat | UNICEF |
| 4 | Najaf | Kufa | Al.Hakma | UNICEF |
| 5 | Najaf | Kufa | Um Salam | UNICEF |
| 6 | Najaf | Kufa | Al-Bayt Al-Ateeq | UNICEF |
| 7 | Najaf | Kufa | That Al-Nitaqayn | UNICEF |
| 8 | Najaf | Kufa | Nasema Al- Ansareya | UNICEF |
| 9 | Najaf | Kufa | Al-Ibtehaj | UNICEF |
| 10 | Najaf | Kufa | Arafat | UNICEF |
| 11 | Najaf | Najaf | Al.Noor | UNICEF |
| 12 | Najaf | Najaf | ِAl.Makaseb | UNICEF |
| 13 | Najaf | Najaf | Al.Muhajreen | UNICEF |
| 14 | Najaf | Najaf | Al.Efa'a | UNICEF |
| 15 | Najaf | Njaf | Al.Maqassed | UNICEF |
| 16 | Najaf | Kufa | AL_Ezdihar | UN-HABITAT |
| 17 | Najaf | Al-Manathira | AL_Miraj | UN-HABITAT |
| 18 | Najaf | Al-Manathira | AL_Hadhar | UN-HABITAT |
| 19 | Najaf | AL_Haidariah | Mariam AL_Athra | UN-HABITAT |
| 20 | Najaf | AL_Haidariah | AL_Ma'aly | UN-HABITAT |
| 21 | Najaf | Al-Manathira | AL_Thuwaar | UN-HABITAT |
| 22 | Najaf | Kufa | AL_Dhifaf | UN-HABITAT |
| 23 | Najaf | Kufa | AL_Sibtayn | UN-HABITAT |
| 24 | Najaf | Kufa | Shat alarab | UN-HABITAT |
| 25 | Najaf | Al-Manathira | AL_Esraa | UN-HABITAT |
| 26 | Najaf | Kufa | AL_Mafakhir | UN-HABITAT |
| 27 | Najaf | Al-Manathira | AL_Nasirah | UN-HABITAT |
| 28 | Najaf | Kufa | Ur | UN-HABITAT |
| 29 | Najaf | Kufa | Boor_Saeed | UN-HABITAT |
| 30 | Najaf | Kufa | AL_Eskandarona | UN-HABITAT |
| 31 | Najaf | Al-Manathira | AL_Khawarizmy | UN-HABITAT |
| 32 | Najaf | Kufa | Makkah_Almukaramah | UN-HABITAT |
| 33 | Najaf | Al-Manathira | Rafah | UN-HABITAT |
| 34 | Najaf | Kufa | AL_Bhaa+Sina'a | UN-HABITAT |
| 35 | Najaf | Al-Manathira | Zaid binali | UN-HABITAT |
| 36 | Najaf | Al-Manathira | AL_Aqsa | UN-HABITAT |
| 37 | Najaf | Kufa | AL_Fadhail | UN-HABITAT |
| 38 | Najaf | Kufa | AL_Ethar | UN-HABITAT |
| 39 | Najaf | Al-Manathira | AL_Qabas | UN-HABITAT |
| 40 | Najaf | Kufa | AL_Maary | UN-HABITAT |
| 41 | Najaf | Al-Manathira | AL_Jihad | UN-HABITAT |
| 42 | Najaf | Al-Manathira | AL_Hijaz | UN-HABITAT |
| 43 | Najaf | Al-Manathira | AL_Theqalain | UN-HABITAT |
| 44 | Najaf | Al-Manathira | AL_Thahab + AL_Amal | UN-HABITAT |
| 45 | Najaf | Kufa | Al_Huriya+Hamorabi / S | UN-HABITAT |
| 46 | Najaf | Al-Manathira | Qoraish & Huteen | UN-HABITAT |
| 47 | Najaf | Al-Manathira | AL_Butoolah+AL_Mie'raj | UN-HABITAT |
| 48 | Najaf | Kufa | AL_Sayyab | UN-HABITAT |
| 49 | Najaf | Kufa | AL_Kufa / S | UN-HABITAT |
| 50 | Najaf | Kufa | AL_Zuhoor / S | UN-HABITAT |